PRODUCTION RUNBOOK & STANDARD OPERATING PROCEDURE

OpenShift Virtualization Platform

Installation, Operator Stack & VMware ESXi VM Migration

CLI-driven deployment of Red Hat OpenShift Virtualization, supporting operators (NMState, Storage CSI, Node Health Check / Remediation, OADP) and the Migration Toolkit for Virtualization (MTV), with wave-based migration of virtual machines from VMware vSphere / ESXi.

| Document Control |  |
| --- | --- |
| Document title | OpenShift Virtualization – Installation & ESXi Migration Runbook / SOP |
| Document type | Runbook + Standard Operating Procedure (client deliverable) |
| Version | 1.3 (baseline for client review – OCP 4.22, disconnected, full observability) |
| Date | 24 October 2026 |
| Prepared by | <Delivery Team / Architect name> |
| Client | <Client name> |
| Classification | Confidential – Client & Delivery Partner only |
| Target platform versions | OpenShift Container Platform 4.22.x (or current EUS), OpenShift Virtualization 4.22.x, Migration Toolkit for Virtualization 2.12.x, VMware vSphere 7.0U3 / 8.0 / 9.0 |

| Version | Date | Author | Change summary |
| --- | --- | --- | --- |
| 0.1 | <date> | <name> | Initial draft |
| 1.0 | 24-Oct-2026 | <name> | Baseline issued for client review and sign-off |
| 1.1 | 24-Oct-2026 | <name> | Re-baselined to OCP 4.22 / OpenShift Virtualization 4.22 / MTV 2.12 (release-v2.12) |

| Approval | Name | Role | Signature / Date |
| --- | --- | --- | --- |
| Delivery lead |  |  |  |
| Client platform owner |  |  |  |
| Client security / change board |  |  |  |

Table of Contents

Right-click → Update Field in Word to refresh page numbers after editing.

# 1. Purpose, Scope and Audience

This document is the authoritative runbook and SOP for deploying Red Hat OpenShift Virtualization on a production OpenShift Container Platform (OCP) cluster, installing the operator stack required for a production-grade virtualization platform, and migrating virtual machines from VMware vSphere / ESXi using the Migration Toolkit for Virtualization (MTV). Every step is executed through the command line (oc, virtctl, podman, govc) so that it can be scripted, peer-reviewed and audited. The web console is referenced only for verification.

## 1.1 In scope

- Agent-based installation of OCP 4.22 on bare metal in a disconnected (air-gapped) network, including the Quay mirror registry and oc-mirror v2 content set (Phase 0).

- Pre-flight validation of the cluster before the virtualization stack is deployed.

- Installation and production hardening of the OpenShift Virtualization operator (HyperConverged Operator, KubeVirt, CDI, HPP, SSP, CNAO).

- Installation of supporting operators: Kubernetes NMState, Storage CSI (OpenShift Data Foundation or equivalent), Node Health Check + Self Node Remediation / Fence Agents Remediation, OADP (backup), and optional MetalLB and Kube Descheduler.

- Production observability: hardened cluster monitoring and alert routing, OpenShift Logging 6.x with Loki and SIEM forwarding, Cluster Observability Operator console plug-ins, Network Observability, and optional tracing / power monitoring / ACM observability.

- Installation and configuration of MTV 2.12, the VDDK accelerator image, vSphere provider onboarding, network and storage mappings.

- Wave-based cold and warm migration execution, cutover, validation, rollback and decommissioning of source VMs.

- Day-2 operations, troubleshooting, acceptance criteria and client sign-off.

## 1.2 Out of scope

- Bare-metal BMC configuration, rack/cabling and physical network switch configuration (VLAN trunks are specified in Appendix A and implemented by the client network team).

- Application-level re-architecture, OS upgrades inside guest VMs, or licence re-hosting (e.g., Windows, Oracle).

- vSphere decommissioning beyond powering off and archiving the migrated source VMs.

## 1.3 Audience

| Role | Uses this document to |
| --- | --- |
| Platform / OpenShift engineer | Execute Phase 0 (disconnected OCP install), Phases 1–3 (platform & operators) and Phase 5 (migration CLI). |
| VMware administrator | Prepare source VMs, grant vCenter privileges, enable CBT, export inventory. |
| Application owner | Approve wave schedule, perform post-migration functional testing, sign off. |
| Change / release manager | Use the checklists, risk register and rollback plan for CAB approval. |

## 1.4 Conventions

- Commands are shown in shaded code blocks. Replace all <placeholders> with client values from the Site Variables table (Appendix A).

- All YAML manifests should be stored in the client's Git repository (e.g., platform/virtualization/) and applied via oc apply -f. GitOps (Argo CD) can later own these manifests.

- Verification steps are mandatory; do not proceed to the next phase until the stated success criteria are met.

VERSION NOTE  Operator channel names and image tags in this document reflect OCP 4.22 / OpenShift Virtualization 4.22 / MTV 2.12 (the MTV release Red Hat aligns with OCP 4.22) as of October 2026. OpenShift Virtualization 4.22 is eligible for the 36-month Extended Update Support (EUS) lifecycle, which is recommended for this production estate. Before execution, confirm the exact versions against the Red Hat OpenShift Virtualization and MTV release notes and the client's change record, and update Appendix A accordingly.

# 2. Reference Architecture

## 2.1 Target platform overview

OpenShift Virtualization runs VMs as native Kubernetes objects (VirtualMachine / VirtualMachineInstance) on bare-metal worker nodes using KVM/QEMU. VM disks are PersistentVolumes provided by a CSI driver; VM networking uses the OVN-Kubernetes pod network and/or secondary networks via Multus (Linux bridge or OVN localnet attached to VLANs configured with NMState). MTV (Forklift) runs on the same cluster, reads vSphere inventory through the vCenter SDK, and copies disks from ESXi using VDDK (NBD/NBDSSL) into PVCs, then converts the guest with virt-v2v (virtio drivers injected, VMware Tools removed).

| Layer | Component | Production recommendation |
| --- | --- | --- |
| Compute | Bare-metal worker nodes (Intel VT-x / AMD-V, EPT/NPT enabled) | Minimum 3 workers dedicated to VMs; 2 sockets, ≥ 32 cores, ≥ 512 GB RAM per node; label node-role.kubernetes.io/virtualization="". Control plane on separate nodes. |
| Storage | CSI driver with RWX Block volumes | OpenShift Data Foundation (Ceph RBD), NetApp Trident (ONTAP SAN/NAS), Portworx, or vendor CSI. RWX + Block is required for live migration. Snapshot & clone CSI support required. |
| Network | OVN-Kubernetes + Multus + NMState | 2× 25 GbE bonded (LACP) for VM traffic with VLAN trunks; separate NIC pair or VLAN for storage and live-migration; dedicated migration (transfer) network to ESXi where possible. |
| Platform ops | Node Health Check + Self Node Remediation or Fence Agents Remediation | Required so VMs on a failed node are restarted elsewhere; FAR (BMC/IPMI fencing) is preferred for bare metal. |
| Backup | OADP 1.5 with KubeVirt plug-in | VM-consistent backups to S3-compatible object storage; freeze/thaw via QEMU guest agent. |
| Migration | MTV 2.12 + VDDK 8.0.x image | Cold migration default; warm migration for low-RTO workloads (requires CBT). |
| Observability | Cluster monitoring + Logging 6.x (Loki) + COO + Network Observability | Persistent Prometheus (15 d) and Alertmanager on ODF; user-workload monitoring; LokiStack 1x.small with 30-day retention and audit forwarding to SIEM; eBPF flow visibility; alerts routed to client on-call. |

## 2.2 Logical data flow during migration

| Step | From → To | Protocol / Port | Notes |
| --- | --- | --- | --- |
| Inventory | forklift-controller → vCenter | HTTPS 443 (SDK) | Reads VMs, networks, datastores, hosts; polled continuously. |
| Snapshot / CBT | forklift-controller → vCenter | HTTPS 443 | Warm migration only: creates/removes snapshots, queries changed blocks. |
| Disk copy | Importer / populator pod (worker) → ESXi host | TCP 902 (NFC/NBD) + 443 | VDDK path. Pods run on worker nodes; use transferNetwork NAD to pin to a migration VLAN. |
| Guest conversion | virt-v2v pod (worker) ↔ PVC | Local | Injects virtio drivers, removes VMware Tools, regenerates initramfs/boot config. |
| VM start | virt-launcher on worker | Local | Target power state controlled per plan. |

# 3. Phase 0 – Disconnected (Air-Gapped) Agent-based Installation of OCP 4.22

This phase applies when the target cluster does not yet exist and/or the data centre has no direct internet access. The Agent-based Installer produces a single bootable ISO that performs the full OpenShift install on bare metal without a separate bootstrap node and with static networking defined up front. All content (release payload, operator catalog, additional images) is mirrored with oc-mirror v2 to a Red Hat Quay mirror registry inside the disconnected network. If a healthy connected or already-mirrored cluster exists, skip to Phase 1 but still apply §3.7 (catalog source and image policy) before installing operators.

## 3.1 Disconnected topology and prerequisites

| Component | Requirement | Owner |
| --- | --- | --- |
| Connected bastion ("low side") | RHEL 9, internet access to registry.redhat.io / quay.io / mirror.openshift.com; ≥ 300 GB free disk for the mirror set; oc, oc-mirror, podman. | Platform |
| Transfer medium | Removable encrypted disk or approved data-diode / file-transfer gateway; mirror set is typically 60–150 GB for the operator list in §3.4. | Security |
| Disconnected bastion ("high side") | RHEL 9 with oc, openshift-install (extracted from the mirrored release), oc-mirror, podman, nmstatectl; SSH key pair; access to BMCs and cluster network. | Platform |
| Mirror registry | Red Hat Quay mirror-registry (or existing Quay/Harbor/Artifactory with OCI + v2 API) at registry.<domain>:8443; ≥ 1 TB storage; TLS certificate issued by client CA (or self-signed CA distributed to all nodes). | Platform |
| DNS | A/PTR for api.<cluster>.<domain>, api-int.<cluster>.<domain>, wildcard *.apps.<cluster>.<domain>, every node hostname and the mirror registry. | Network |
| IP allocation | Static IPs for all nodes, API VIP and Ingress VIP in the machine network; a rendezvous host (one control-plane node). | Network |
| BMC / out-of-band | Redfish or IPMI access to mount the agent ISO as virtual media and set one-time boot; also used later by Fence Agents Remediation. | Platform / DC ops |
| NTP | Internal NTP reachable from all nodes (chrony configured via additionalNTPSources). | Network |
| Red Hat pull secret | From console.redhat.com; merged with mirror-registry credentials. | Client |

## 3.2 Download tooling (connected bastion)

Tooling (verify URLs against mirror.openshift.com at execution time)

export OCP_VER=4.22.1          # pin to the version approved in the change record

BASE=https://mirror.openshift.com/pub/openshift-v4/x86_64/clients/ocp/$OCP_VER

curl -sL $BASE/openshift-client-linux.tar.gz | sudo tar xz -C /usr/local/bin oc kubectl

curl -sL $BASE/oc-mirror.rhel9.tar.gz        | sudo tar xz -C /usr/local/bin oc-mirror

sudo chmod +x /usr/local/bin/oc-mirror

curl -sLO https://mirror.openshift.com/pub/cgw/mirror-registry/latest/mirror-registry-amd64.tar.gz

oc version --client; oc-mirror --v2 version

# Pull secret: download from https://console.redhat.com/openshift/install/pull-secret -> pull-secret.json

## 3.3 Deploy the mirror registry (disconnected bastion or dedicated host)

tar xzf mirror-registry-amd64.tar.gz

sudo ./mirror-registry install \

--quayHostname registry.<domain> \

--quayRoot /opt/quay --quayStorage /opt/quay/storage --pgStorage /opt/quay/pg \

--initUser init --initPassword '<STRONG_PASSWORD>' \

--sslCert /etc/pki/tls/certs/registry.<domain>.crt --sslKey /etc/pki/tls/private/registry.<domain>.key

# Trust the registry CA on every bastion

sudo cp <client-root-ca>.pem /etc/pki/ca-trust/source/anchors/ && sudo update-ca-trust

podman login registry.<domain>:8443 -u init -p '<STRONG_PASSWORD>'

# Merge registry credentials into the pull secret used for mirroring and for install-config

podman login --authfile pull-secret.json registry.<domain>:8443 -u init -p '<STRONG_PASSWORD>'

jq -c . pull-secret.json > pull-secret-merged.json

## 3.4 ImageSetConfiguration – release, operators and additional images

The package list mirrors everything used in Phases 1–3. ODF requires its dependent packages to be listed explicitly. Golden boot images and must-gather images are mirrored as additionalImages because they are pulled outside the operator bundles.

imageset-config.yaml

cat <<'EOF' > imageset-config.yaml

kind: ImageSetConfiguration

apiVersion: mirror.openshift.io/v2alpha1

mirror:

platform:

channels:

- name: stable-4.22

minVersion: 4.22.1

maxVersion: 4.22.1

graph: true                      # enables the OpenShift Update Service graph in disconnected mode

operators:

- catalog: registry.redhat.io/redhat/redhat-operator-index:v4.22

packages:

- name: kubevirt-hyperconverged

channels: [ { name: stable } ]

- name: mtv-operator

channels: [ { name: release-v2.12 } ]

- name: kubernetes-nmstate-operator

channels: [ { name: stable } ]

- name: local-storage-operator

channels: [ { name: stable } ]

- name: odf-operator

channels: [ { name: stable-4.22 } ]

- name: ocs-operator

channels: [ { name: stable-4.22 } ]

- name: mcg-operator

channels: [ { name: stable-4.22 } ]

- name: odf-csi-addons-operator

channels: [ { name: stable-4.22 } ]

- name: rook-ceph-operator

channels: [ { name: stable-4.22 } ]

- name: cephcsi-operator

channels: [ { name: stable-4.22 } ]

- name: ocs-client-operator

channels: [ { name: stable-4.22 } ]

- name: odf-prometheus-operator

channels: [ { name: stable-4.22 } ]

- name: recipe

channels: [ { name: stable-4.22 } ]

- name: node-healthcheck-operator

channels: [ { name: stable } ]

- name: self-node-remediation

channels: [ { name: stable } ]

- name: fence-agents-remediation

channels: [ { name: stable } ]

- name: redhat-oadp-operator

channels: [ { name: stable-1.5 } ]

- name: metallb-operator

channels: [ { name: stable } ]

- name: cluster-kube-descheduler-operator

channels: [ { name: stable } ]

- name: cluster-logging                      # observability stack (§6.7–6.12)

channels: [ { name: stable-6.3 } ]

- name: loki-operator

channels: [ { name: stable-6.3 } ]

- name: cluster-observability-operator

channels: [ { name: stable } ]

- name: netobserv-operator

channels: [ { name: stable } ]

- name: tempo-product                        # optional

channels: [ { name: stable } ]

- name: opentelemetry-product                # optional

channels: [ { name: stable } ]

- name: power-monitoring-operator            # optional

channels: [ { name: stable } ]

additionalImages:

- name: registry.access.redhat.com/ubi9/ubi-minimal:latest              # VDDK image base (§7.3)

- name: registry.redhat.io/rhel9/rhel-guest-image:9.6                   # golden boot images (§3.7)

- name: registry.redhat.io/rhel8/rhel-guest-image:8.10

- name: registry.redhat.io/container-native-virtualization/cnv-must-gather-rhel9:v4.22

- name: registry.redhat.io/migration-toolkit-virtualization/mtv-must-gather-rhel9:2.12

- name: registry.redhat.io/openshift4/ose-must-gather:latest

EOF

Two-step mirroring

# Step 1 (connected): mirror to disk

oc-mirror --v2 -c imageset-config.yaml --authfile pull-secret.json file:///data/mirror

du -sh /data/mirror

# -> copy /data/mirror (and imageset-config.yaml, pull-secret-merged.json) to the disconnected bastion

# Step 2 (disconnected): disk to registry

oc-mirror --v2 -c imageset-config.yaml --authfile pull-secret-merged.json \

--from file:///data/mirror docker://registry.<domain>:8443

ls /data/mirror/working-dir/cluster-resources/

# idms-oc-mirror.yaml  itms-oc-mirror.yaml  cs-redhat-operator-index-v4-22.yaml  updateService.yaml (if graph: true)

# Confirm the release payload is in the mirror

oc adm release info registry.<domain>:8443/openshift/release-images:4.22.1-x86_64 \

--registry-config pull-secret-merged.json | head

REPEAT FOR UPDATES  Every OCP z-stream or operator update in the disconnected estate is a re-run of this two-step mirror with adjusted minVersion/maxVersion, followed by re-applying the generated cluster-resources. oc-mirror v2 is incremental – only new layers are transferred. Record each mirror run in the change record.

## 3.5 Extract openshift-install from the mirrored release

oc adm release extract --command=openshift-install \

registry.<domain>:8443/openshift/release-images:4.22.1-x86_64 \

--registry-config pull-secret-merged.json --to /usr/local/bin

openshift-install version        # must report 4.22.1 and the mirrored release image digest

## 3.6 Agent-based installer configuration

### 3.6.1 install-config.yaml

Copy the imageDigestSources block verbatim from the generated idms-oc-mirror.yaml and the registry CA chain into additionalTrustBundle. Platform baremetal gives API/Ingress VIPs managed by keepalived; use platform: none only if an external load balancer is mandated.

ocp-agent/install-config.yaml

mkdir -p ocp-agent && cat <<'EOF' > ocp-agent/install-config.yaml

apiVersion: v1

baseDomain: <domain>

metadata:

name: <cluster>

compute:

- name: worker

replicas: 3

architecture: amd64

controlPlane:

name: master

replicas: 3

architecture: amd64

networking:

networkType: OVNKubernetes

clusterNetwork:

- cidr: 10.128.0.0/14

hostPrefix: 23

serviceNetwork:

- 172.30.0.0/16

machineNetwork:

- cidr: 10.10.20.0/24

platform:

baremetal:

apiVIPs: [10.10.20.5]

ingressVIPs: [10.10.20.6]

fips: false

pullSecret: '<contents of pull-secret-merged.json on one line>'

sshKey: '<ssh-ed25519 AAAA... bastion key>'

additionalTrustBundlePolicy: Always

additionalTrustBundle: |

-----BEGIN CERTIFICATE-----

<client root CA that signed registry.<domain>>

-----END CERTIFICATE-----

imageDigestSources:                       # copy from working-dir/cluster-resources/idms-oc-mirror.yaml

- mirrors:

- registry.<domain>:8443/openshift/release

source: quay.io/openshift-release-dev/ocp-v4.0-art-dev

- mirrors:

- registry.<domain>:8443/openshift/release-images

source: quay.io/openshift-release-dev/ocp-release

EOF

### 3.6.2 agent-config.yaml (static networking per host)

ocp-agent/agent-config.yaml

cat <<'EOF' > ocp-agent/agent-config.yaml

apiVersion: v1beta1

kind: AgentConfig

metadata:

name: <cluster>

rendezvousIP: 10.10.20.11                 # IP of master-0; this host coordinates the install

additionalNTPSources:

- ntp.<domain>

hosts:

- hostname: master-0

role: master

interfaces:

- name: eno1

macAddress: 00:11:22:33:44:01

rootDeviceHints:

deviceName: /dev/nvme0n1

networkConfig:

interfaces:

- name: eno1

type: ethernet

state: up

mac-address: 00:11:22:33:44:01

ipv4:

enabled: true

dhcp: false

address:

- ip: 10.10.20.11

prefix-length: 24

ipv6: { enabled: false }

dns-resolver:

config:

server: [10.10.20.2]

search: [<domain>]

routes:

config:

- destination: 0.0.0.0/0

next-hop-address: 10.10.20.1

next-hop-interface: eno1

# --- repeat for master-1 (10.10.20.12), master-2 (10.10.20.13)

- hostname: worker-0

role: worker

interfaces:

- name: ens1f0

macAddress: 00:11:22:33:55:01

- name: ens1f1

macAddress: 00:11:22:33:55:02

rootDeviceHints:

deviceName: /dev/nvme0n1

networkConfig:                        # LACP bond + native VLAN for machine network; VM VLANs added later via NNCP (§6.1)

interfaces:

- name: bond0

type: bond

state: up

mtu: 9000

link-aggregation:

mode: 802.3ad

options: { miimon: "100", lacp_rate: fast }

port: [ens1f0, ens1f1]

ipv4:

enabled: true

dhcp: false

address:

- ip: 10.10.20.21

prefix-length: 24

- name: ens1f0

type: ethernet

state: up

mac-address: 00:11:22:33:55:01

- name: ens1f1

type: ethernet

state: up

mac-address: 00:11:22:33:55:02

dns-resolver:

config:

server: [10.10.20.2]

routes:

config:

- destination: 0.0.0.0/0

next-hop-address: 10.10.20.1

next-hop-interface: bond0

# --- repeat for worker-1, worker-2

EOF

### 3.6.3 Optional extra manifests baked into the ISO

mkdir -p ocp-agent/openshift

# Apply the oc-mirror catalog source and image policies at install time so OperatorHub is usable immediately

cp /data/mirror/working-dir/cluster-resources/idms-oc-mirror.yaml  ocp-agent/openshift/

cp /data/mirror/working-dir/cluster-resources/itms-oc-mirror.yaml  ocp-agent/openshift/

cp /data/mirror/working-dir/cluster-resources/cs-redhat-operator-index-v4-22.yaml ocp-agent/openshift/

# Disable the default internet-facing OperatorHub sources

cat <<'EOF' > ocp-agent/openshift/99-operatorhub-disable-default.yaml

apiVersion: config.openshift.io/v1

kind: OperatorHub

metadata:

name: cluster

spec:

disableAllDefaultSources: true

EOF

### 3.6.4 Generate the ISO, boot hosts and wait for completion

cp -r ocp-agent ocp-agent.backup            # install-config/agent-config are consumed by the next command

openshift-install agent create image --dir ocp-agent --log-level=info

ls -lh ocp-agent/agent.x86_64.iso

# Serve the ISO over HTTPS from the bastion and attach as virtual media on every host (Redfish example, iDRAC/iLO equivalent)

python3 -m http.server 8080 --directory ocp-agent &

for BMC in 10.10.9.11 10.10.9.12 10.10.9.13 10.10.9.21 10.10.9.22 10.10.9.23; do

curl -sk -u <bmc-user>:<bmc-pass> -X POST https://$BMC/redfish/v1/Managers/1/VirtualMedia/CD/Actions/VirtualMedia.InsertMedia \

-H 'Content-Type: application/json' -d '{"Image":"http://10.10.20.100:8080/agent.x86_64.iso","Inserted":true}'

curl -sk -u <bmc-user>:<bmc-pass> -X PATCH https://$BMC/redfish/v1/Systems/1 \

-H 'Content-Type: application/json' -d '{"Boot":{"BootSourceOverrideTarget":"Cd","BootSourceOverrideEnabled":"Once"}}'

curl -sk -u <bmc-user>:<bmc-pass> -X POST https://$BMC/redfish/v1/Systems/1/Actions/ComputerSystem.Reset \

-H 'Content-Type: application/json' -d '{"ResetType":"ForceRestart"}'

done

# Monitor (60–90 minutes typical)

openshift-install agent wait-for bootstrap-complete --dir ocp-agent --log-level=info

openshift-install agent wait-for install-complete  --dir ocp-agent --log-level=info

export KUBECONFIG=$PWD/ocp-agent/auth/kubeconfig

oc get nodes; oc get co; oc get clusterversion

# Troubleshooting during install: ssh core@10.10.20.11 'journalctl -u assisted-service -u agent -f'

#   or: openshift-install agent wait-for bootstrap-complete --log-level=debug

GATE P0-A  Mirror complete when oc adm release info against the mirror succeeds and oc-mirror reported no failed images. Cluster install complete when wait-for install-complete prints the console URL, all nodes Ready and all ClusterOperators Available. Store ocp-agent/auth/ (kubeconfig, kubeadmin password) in the client vault and remove from the bastion.

## 3.7 Post-install disconnected configuration

Post-install

# 1. Catalog source and image policies (skip if baked into the ISO in §3.6.3)

oc apply -f /data/mirror/working-dir/cluster-resources/

oc patch OperatorHub cluster --type merge -p '{"spec":{"disableAllDefaultSources":true}}'

oc get catalogsource -n openshift-marketplace          # cs-redhat-operator-index-v4-22  READY

oc get packagemanifests -n openshift-marketplace | grep -E 'kubevirt-hyperconverged|mtv-operator|nmstate|odf-operator|node-healthcheck|redhat-oadp'

# 2. Trust the mirror CA for image pulls and the internal registry

oc create configmap registry-cas -n openshift-config \

--from-file=registry.<domain>..8443=<client-root-ca>.pem

oc patch image.config.openshift.io/cluster --type merge -p '{"spec":{"additionalTrustedCA":{"name":"registry-cas"}}}'

# 3. Global pull secret (adds mirror credentials for all namespaces)

oc set data secret/pull-secret -n openshift-config --from-file=.dockerconfigjson=pull-secret-merged.json

# 4. Internal image registry storage (needed to host the VDDK image) – complete after ODF (§6.2); RWX class required

oc patch configs.imageregistry.operator.openshift.io cluster --type merge \

-p '{"spec":{"managementState":"Managed","storage":{"pvc":{"claim":""}},"defaultRoute":true}}'

# 5. Optional: OpenShift Update Service for disconnected cluster updates (requires graph: true in the image set)

oc apply -f /data/mirror/working-dir/cluster-resources/updateService.yaml

### 3.7.1 Adjustments to later phases in a disconnected cluster

| Where | Change |
| --- | --- |
| All Subscription manifests (§5–§7) | Replace source: redhat-operators with the mirrored catalog name, e.g. source: cs-redhat-operator-index-v4-22. One-liner for the repo: sed -i "s/source: redhat-operators/source: cs-redhat-operator-index-v4-22/" *.yaml. |
| HyperConverged (§5.2) | Set enableCommonBootImageImport: false and add dataImportCronTemplates pointing at mirrored guest images (example below), or keep it enabled and mirror the exact default sources. |
| VDDK Containerfile (§7.3) | Use FROM registry.<domain>:8443/ubi9/ubi-minimal:latest; build on the disconnected bastion. |
| MTV hooks (§9.5) | Hook images (e.g. an Ansible execution environment) must be added to additionalImages and referenced from the mirror. |
| Must-gather (§12) | Reference the mirrored images: --image=registry.<domain>:8443/container-native-virtualization/cnv-must-gather-rhel9:v4.22. |

Golden images from the mirror

# HyperConverged excerpt for disconnected golden images

spec:

featureGates:

enableCommonBootImageImport: false

dataImportCronTemplates:

- metadata:

name: rhel9-image-cron

annotations:

cdi.kubevirt.io/storage.bind.immediate.requested: "true"

spec:

schedule: "0 */12 * * *"

managedDataSource: rhel9

template:

spec:

source:

registry:

url: docker://registry.<domain>:8443/rhel9/rhel-guest-image:9.6

pullMethod: node

storage:

resources:

requests:

storage: 30Gi

GATE P0-B  Disconnected wiring complete when the mirrored CatalogSource is READY, oc get packagemanifests lists all operators from §3.4 (including cluster-logging, loki-operator, cluster-observability-operator, netobserv-operator), a test pull of ubi9/ubi-minimal from the mirror succeeds on a node (oc debug node/… -- chroot /host crictl pull registry.<domain>:8443/ubi9/ubi-minimal:latest), and no pods are in ImagePullBackOff.

# 4. Prerequisites and Pre-flight Checklist

## 4.1 Accounts, subscriptions and tooling

| Item | Requirement | Owner |
| --- | --- | --- |
| Red Hat subscription | OpenShift Platform Plus or OpenShift Virtualization Engine entitlements; pull secret attached to cluster. | Client |
| OCP cluster | Healthy bare-metal cluster (all ClusterOperators Available=True, Degraded=False); EUS or latest stable 4.22.z. | Platform |
| Cluster admin | User/ServiceAccount with cluster-admin for installation; least-privilege roles for migration operators afterwards. | Platform |
| vCenter service account | Dedicated account svc-mtv@vsphere.local with the privileges in Appendix B; no interactive login. | VMware |
| Bastion host | RHEL 9 host with oc, kubectl, virtctl, podman, jq, yq, govc matching cluster version; access to vCenter 443 and cluster API 6443. | Platform |
| VDDK | VMware Virtual Disk Development Kit 8.0.x tarball downloaded from Broadcom Developer Portal (licence prohibits redistribution – build the image in client's registry). | VMware |
| Internal registry | OpenShift internal registry exposed, or Quay/Harbor reachable by nodes, to host the VDDK image. | Platform |
| NTP / DNS | All nodes, ESXi hosts and vCenter time-synchronised (< 1 s skew); forward/reverse DNS for vCenter and ESXi hosts resolvable from cluster DNS. | Network |
| Change record | Approved CAB change with maintenance windows for each migration wave. | Client |

## 4.2 Firewall / port matrix

| Source | Destination | Port / Proto | Purpose |
| --- | --- | --- | --- |
| Bastion | OCP API VIP | 6443/TCP | oc administration |
| OCP worker nodes (pod network / transfer NAD) | vCenter | 443/TCP | SDK inventory, snapshot operations |
| OCP worker nodes (pod network / transfer NAD) | Each ESXi host | 443/TCP, 902/TCP | VDDK disk read (NFC) |
| OCP worker nodes | Internal / external registry | 5000 or 443/TCP | Pull VDDK, virt-v2v, operator images |
| OCP worker nodes ↔ worker nodes | Node IPs | 49152–49215/TCP | KubeVirt live migration |
| OCP nodes | NTP, DNS | 123/UDP, 53/TCP+UDP | Time & name resolution |
| Client admin workstations | OCP ingress VIP | 443/TCP | Console, MTV UI, VM VNC/serial console |
| Migrated VMs (VLAN) | Existing app dependencies | As per application | Same VLANs as source where IPs are preserved |

## 4.3 Pre-flight validation commands

Run all checks from the bastion and record output in the change record. Every check must pass.

Pre-flight checks

# 1. Login and confirm cluster version / health

oc login https://api.<cluster>.<domain>:6443 -u <admin>

oc get clusterversion

oc get co | awk 'NR==1 || $3!="True" || $4!="False" || $5!="False"'   # must print header only

# 2. Nodes, roles and resources

oc get nodes -o wide

oc get nodes -l node-role.kubernetes.io/worker -o custom-columns=\

NAME:.metadata.name,CPU:.status.capacity.cpu,MEM:.status.capacity.memory

# 3. Hardware virtualization enabled on every worker (expect non-zero count)

for n in $(oc get nodes -l node-role.kubernetes.io/worker -o name); do

echo -n "$n: "; oc debug $n -q -- chroot /host bash -c \

'grep -cE "vmx|svm" /proc/cpuinfo; ls /dev/kvm' 2>/dev/null | tr '\n' ' '; echo

done

# 4. Storage – default class, CSI drivers, snapshot classes

oc get storageclass

oc get csidriver

oc get volumesnapshotclass

# 5. Network – OVN-Kubernetes, Multus, bonds/VLANs on nodes

oc get network.operator cluster -o jsonpath='{.spec.defaultNetwork.type}{"\n"}'

oc get pods -n openshift-multus | head

# 6. Registry and OperatorHub catalog availability

oc get configs.imageregistry.operator.openshift.io cluster -o jsonpath='{.spec.managementState}{"\n"}'

oc get catalogsource -n openshift-marketplace

oc get packagemanifests -n openshift-marketplace | grep -E 'kubevirt-hyperconverged|mtv-operator|kubernetes-nmstate|odf-operator|node-healthcheck|self-node-remediation|redhat-oadp'

# 7. Time sync on a node

oc debug node/<worker-1> -q -- chroot /host chronyc tracking

GATE 0  Do not proceed unless: all ClusterOperators healthy; /dev/kvm present on every virtualization worker; a CSI StorageClass with RWX Block capability exists; all required packagemanifests are visible in the catalog.

## 4.4 Dedicated virtualization nodes (recommended)

Label and optionally taint the nodes that will host VMs so that the HyperConverged nodePlacement and VM scheduling target them deterministically.

for n in worker-1 worker-2 worker-3; do

oc label node $n node-role.kubernetes.io/virtualization="" --overwrite

done

oc get nodes -l node-role.kubernetes.io/virtualization

# 5. Phase 1 – Install OpenShift Virtualization (CLI)

## 5.1 Create namespace, OperatorGroup and Subscription

Production clusters should use Manual install-plan approval so that operator upgrades only occur inside an approved change window. The stable channel tracks the OpenShift Virtualization release that matches the OCP minor version.

01-cnv-operator.yaml

cat <<'EOF' > 01-cnv-operator.yaml

apiVersion: v1

kind: Namespace

metadata:

name: openshift-cnv

---

apiVersion: operators.coreos.com/v1

kind: OperatorGroup

metadata:

name: kubevirt-hyperconverged-group

namespace: openshift-cnv

spec:

targetNamespaces:

- openshift-cnv

---

apiVersion: operators.coreos.com/v1alpha1

kind: Subscription

metadata:

name: hco-operatorhub

namespace: openshift-cnv

spec:

source: redhat-operators

sourceNamespace: openshift-marketplace

name: kubevirt-hyperconverged

channel: "stable"

installPlanApproval: Manual

# Pin to the version approved in the change record (verify with:

# oc get packagemanifest kubevirt-hyperconverged -n openshift-marketplace -o yaml)

startingCSV: kubevirt-hyperconverged-operator.v4.22.1

EOF

oc apply -f 01-cnv-operator.yaml

Approve and verify

# Approve the pending InstallPlan (Manual approval mode)

oc get installplan -n openshift-cnv

IP=$(oc get installplan -n openshift-cnv -o jsonpath='{.items[?(@.spec.approved==false)].metadata.name}')

oc patch installplan $IP -n openshift-cnv --type merge -p '{"spec":{"approved":true}}'

# Wait for CSV to succeed (typically 3–5 minutes)

oc get csv -n openshift-cnv -w

# Expected: kubevirt-hyperconverged-operator.v4.22.x   Succeeded

## 5.2 Create the HyperConverged custom resource (production profile)

The HyperConverged CR is the single configuration point for KubeVirt, CDI, networking add-ons and the SSP/template operator. The profile below sets live-migration limits, eviction strategy, node placement on the labelled virtualization nodes, and enables automatic import of RHEL/Windows golden boot images.

02-hyperconverged.yaml

cat <<'EOF' > 02-hyperconverged.yaml

apiVersion: hco.kubevirt.io/v1beta1

kind: HyperConverged

metadata:

name: kubevirt-hyperconverged

namespace: openshift-cnv

annotations:

deployOVS: "false"

spec:

# --- Node placement: run virt components only on virtualization nodes

infra:

nodePlacement:

nodeSelector:

node-role.kubernetes.io/virtualization: ""

workloads:

nodePlacement:

nodeSelector:

node-role.kubernetes.io/virtualization: ""

# --- Live migration limits (tune to network capacity)

liveMigrationConfig:

parallelMigrationsPerCluster: 5

parallelOutboundMigrationsPerNode: 2

bandwidthPerMigration: 1Gi          # per-migration cap; omit for unlimited

completionTimeoutPerGiB: 800

progressTimeout: 150

allowAutoConverge: true

allowPostCopy: false

# network: migration-net               # NAD in openshift-cnv for a dedicated migration VLAN

# --- VM behaviour on node drain / upgrade

evictionStrategy: LiveMigrate

workloadUpdateStrategy:

workloadUpdateMethods:

- LiveMigrate

batchEvictionSize: 10

batchEvictionInterval: "1m0s"

# --- Boot images & features

featureGates:

enableCommonBootImageImport: true

deployTektonTaskResources: false

downwardMetrics: false

disableMDevConfiguration: false

persistentReservation: false

# --- Resource policy

resourceRequirements:

vmiCPUAllocationRatio: 10           # vCPU overcommit ratio (1 = none). Set per client policy.

# higherWorkloadDensity:

#   memoryOvercommitPercentage: 150    # enable only after capacity sign-off

certConfig:

ca:

duration: 48h0m0s

renewBefore: 24h0m0s

server:

duration: 24h0m0s

renewBefore: 12h0m0s

# --- Default VM eviction/upgrade safety

uninstallStrategy: BlockUninstallIfWorkloadsExist

EOF

oc apply -f 02-hyperconverged.yaml

Verify

# Verify deployment (all conditions True; may take 5–10 min)

oc get hco kubevirt-hyperconverged -n openshift-cnv -o jsonpath='{range .status.conditions[*]}{.type}={.status}{"\n"}{end}'

# Expected: ReconcileComplete=True Available=True Progressing=False Degraded=False Upgradeable=True

oc get kubevirt kubevirt-kubevirt-hyperconverged -n openshift-cnv -o jsonpath='{.status.phase}{"\n"}'

# Expected: Deployed

oc get pods -n openshift-cnv            # all Running / Completed

oc get dv -n openshift-virtualization-os-images   # golden images importing/Succeeded

4.22 NOTE  In OpenShift Virtualization 4.22 the legacy HotplugVolume feature gate is deprecated in favour of DeclarativeHotplugVolumes (declarative disk and CD-ROM hot plug). Enable it in spec.featureGates once the client has validated it in non-production; it is left off in the baseline above. 4.22 also introduces the Application-Aware Quota (AAQ) operator for VM-aware namespace quotas and GA single-stack IPv6 for VMs on localnet / Linux bridge networks.

## 5.3 Install the virtctl client

# Download the version-matched virtctl from the cluster

URL=$(oc get consoleclidownload virtctl-clidownloads-kubevirt-hyperconverged \

-o jsonpath='{.spec.links[?(@.text=="Download virtctl for Linux for x86_64")].href}')

curl -kL "$URL" -o virtctl.tar.gz && tar -xzf virtctl.tar.gz

sudo install -m 0755 virtctl /usr/local/bin/virtctl

virtctl version

## 5.4 Default storage class for virtualization

Mark the production RWX-Block-capable class as the default for VM disks. CDI uses StorageProfile objects to pick volume/access modes automatically; verify they are populated for the chosen class.

SC=<ocs-storagecluster-ceph-rbd | ontap-san | client-class>

oc patch storageclass $SC -p '{"metadata":{"annotations":{"storageclass.kubevirt.io/is-default-virt-class":"true"}}}'

oc get storageprofile $SC -o yaml | yq '.status.claimPropertySets'

# Expected to include: accessModes [ReadWriteMany], volumeMode Block

# If empty, set explicitly:

oc patch storageprofile $SC --type merge -p \

'{"spec":{"claimPropertySets":[{"accessModes":["ReadWriteMany"],"volumeMode":"Block"}],"cloneStrategy":"csi-clone"}}'

## 5.5 Smoke test – create and live-migrate a test VM

oc new-project virt-smoketest

virtctl create vm --name smoke-rhel9 --instancetype u1.small --preference rhel.9 \

--volume-import type:ds,src:openshift-virtualization-os-images/rhel9,size:30Gi | oc apply -f -

oc get vm,vmi -n virt-smoketest -w              # wait for Running

virtctl console smoke-rhel9 -n virt-smoketest   # Ctrl+] to exit

virtctl migrate smoke-rhel9 -n virt-smoketest

oc get vmim -n virt-smoketest                   # Succeeded

oc delete project virt-smoketest

GATE 1  Phase 1 complete when HCO Available=True, test VM boots, and live migration to another node succeeds. Record the CSV version and HCO YAML in the change record.

# 6. Phase 2 – Supporting Operators for a Production Platform

Install the operators below in the order shown. Each sub-section follows the same pattern: Namespace → OperatorGroup → Subscription (Manual approval) → approve InstallPlan → operand CR → verify.

| # | Operator | Purpose | Mandatory? |
| --- | --- | --- | --- |
| 6.1 | Kubernetes NMState | Declarative node networking: bonds, VLANs, Linux bridges / OVS bridge mappings for VM VLANs and the migration network. | Yes |
| 6.2 | Storage CSI (ODF shown) | RWX Block PVs for VM disks; snapshots and clones. | Yes (one CSI) |
| 6.3 | Node Health Check + Self Node Remediation / Fence Agents Remediation | Detect failed nodes and fence/reboot them so VMs with RunStrategy Always restart elsewhere. | Yes |
| 6.4 | OADP (Velero + KubeVirt plug-in) | VM and namespace backup/restore to object storage. | Yes |
| 6.5 | MetalLB | LoadBalancer IPs for VM services exposed outside the cluster. | Optional |
| 6.6 | Kube Descheduler (KubeVirt profile) | Rebalance VMs across nodes after maintenance. | Optional |
| 6.7–6.8 | Cluster monitoring (built-in) – production config | Persistent Prometheus/Alertmanager, user-workload monitoring, alert routing, VM alert rules, dashboards. | Yes |
| 6.9 | OpenShift Logging 6.x + Loki Operator | Infrastructure/application/audit logs in LokiStack; audit forwarding to SIEM. | Yes |
| 6.10 | Cluster Observability Operator | Console log viewer, troubleshooting panel, incident UI. | Yes |
| 6.11 | Network Observability Operator | eBPF flow visibility for VM and pod networks. | Yes (recommended) |
| 6.12 | Tempo / OpenTelemetry, Power monitoring, ACM Observability | Tracing, energy metrics, multi-cluster observability. | Optional |

## 6.1 Kubernetes NMState Operator

10-nmstate-operator.yaml

cat <<'EOF' > 10-nmstate-operator.yaml

apiVersion: v1

kind: Namespace

metadata:

name: openshift-nmstate

labels:

openshift.io/cluster-monitoring: "true"

---

apiVersion: operators.coreos.com/v1

kind: OperatorGroup

metadata:

name: openshift-nmstate

namespace: openshift-nmstate

spec:

targetNamespaces:

- openshift-nmstate

---

apiVersion: operators.coreos.com/v1alpha1

kind: Subscription

metadata:

name: kubernetes-nmstate-operator

namespace: openshift-nmstate

spec:

channel: stable

installPlanApproval: Manual

name: kubernetes-nmstate-operator

source: redhat-operators

sourceNamespace: openshift-marketplace

EOF

oc apply -f 10-nmstate-operator.yaml

IP=$(oc get installplan -n openshift-nmstate -o jsonpath='{.items[?(@.spec.approved==false)].metadata.name}')

oc patch installplan $IP -n openshift-nmstate --type merge -p '{"spec":{"approved":true}}'

oc get csv -n openshift-nmstate -w   # Succeeded

# Operand

cat <<'EOF' | oc apply -f -

apiVersion: nmstate.io/v1

kind: NMState

metadata:

name: nmstate

EOF

oc get pods -n openshift-nmstate     # nmstate-handler DaemonSet on all nodes

oc get nns                           # NodeNetworkState per node

### 6.1.1 Node network policy – bond + VLAN bridges for VM networks

The example creates an LACP bond on two 25 GbE NICs, a VLAN sub-interface per VM VLAN, and a Linux bridge per VLAN. Repeat the br-vlanNNN block for every VLAN carrying migrated VMs. Apply to a single node first using nodeSelector, confirm, then remove the selector to roll out cluster-wide.

11-nncp-vm-bridges.yaml

cat <<'EOF' > 11-nncp-vm-bridges.yaml

apiVersion: nmstate.io/v1

kind: NodeNetworkConfigurationPolicy

metadata:

name: vm-bridges

spec:

nodeSelector:

node-role.kubernetes.io/virtualization: ""

maxUnavailable: 1

desiredState:

interfaces:

- name: bond1

type: bond

state: up

ipv4: { enabled: false }

ipv6: { enabled: false }

link-aggregation:

mode: 802.3ad

options: { miimon: "100", lacp_rate: fast, xmit_hash_policy: layer3+4 }

port: [ens1f0, ens1f1]            # <-- client NIC names (oc get nns <node> -o yaml)

mtu: 9000

- name: bond1.100

type: vlan

state: up

vlan: { base-iface: bond1, id: 100 }

ipv4: { enabled: false }

ipv6: { enabled: false }

- name: br-vlan100                     # VM production VLAN 100

type: linux-bridge

state: up

ipv4: { enabled: false }

ipv6: { enabled: false }

bridge:

options: { stp: { enabled: false } }

port: [ { name: bond1.100 } ]

- name: bond1.200

type: vlan

state: up

vlan: { base-iface: bond1, id: 200 }

ipv4: { enabled: false }

ipv6: { enabled: false }

- name: br-migration                   # ESXi ↔ OCP transfer network VLAN 200

type: linux-bridge

state: up

ipv4: { enabled: false }

ipv6: { enabled: false }

bridge:

options: { stp: { enabled: false } }

port: [ { name: bond1.200 } ]

EOF

oc apply -f 11-nncp-vm-bridges.yaml

oc get nncp vm-bridges -w        # Available

oc get nnce                      # one enactment per node: Available

### 6.1.2 NetworkAttachmentDefinitions (Multus) for VM VLANs

Create one NAD per VLAN in each namespace that will host VMs (or in a shared namespace referenced cross-namespace). The transfer NAD provides a routed IP (via DHCP or Whereabouts) to importer pods so disk copy traffic from ESXi uses the migration VLAN instead of the node default route.

12-nads.yaml

oc new-project vm-prod

cat <<'EOF' > 12-nads.yaml

apiVersion: k8s.cni.cncf.io/v1

kind: NetworkAttachmentDefinition

metadata:

name: vlan100

namespace: vm-prod

annotations:

k8s.v1.cni.cncf.io/resourceName: bridge.network.kubevirt.io/br-vlan100

spec:

config: '{"cniVersion":"0.3.1","name":"vlan100","type":"bridge","bridge":"br-vlan100","macspoofchk":true,"ipam":{}}'

---

# Transfer network for MTV importer pods (needs IPAM; Whereabouts example)

apiVersion: k8s.cni.cncf.io/v1

kind: NetworkAttachmentDefinition

metadata:

name: migration-transfer

namespace: openshift-mtv

annotations:

k8s.v1.cni.cncf.io/resourceName: bridge.network.kubevirt.io/br-migration

spec:

config: '{"cniVersion":"0.3.1","name":"migration-transfer","type":"bridge","bridge":"br-migration",

"ipam":{"type":"whereabouts","range":"10.200.0.0/24","range_start":"10.200.0.100",

"range_end":"10.200.0.199","gateway":"10.200.0.1"}}'

EOF

oc create ns openshift-mtv 2>/dev/null || true

oc apply -f 12-nads.yaml

oc get net-attach-def -A

ALTERNATIVE  OVN-Kubernetes localnet secondary networks (OVS bridge + ovn.bridge-mappings in the NNCP, NAD type ovn-k8s-cni-overlay, topology localnet) are the Red Hat strategic direction and support live migration with the same semantics. Choose Linux bridge or localnet consistently across the estate; do not mix for the same VLAN.

## 6.2 Storage CSI – OpenShift Data Foundation (reference)

If the client already runs a supported external CSI (NetApp Trident, Pure, Dell, HPE, IBM), skip the ODF install and complete only the StorageClass / StorageProfile validation in §5.4. The ODF internal-mode reference below requires ≥ 3 nodes with raw local disks (NVMe/SSD) via the Local Storage Operator, or SAN LUNs.

20-odf-operator.yaml

cat <<'EOF' > 20-odf-operator.yaml

apiVersion: v1

kind: Namespace

metadata:

name: openshift-storage

labels:

openshift.io/cluster-monitoring: "true"

---

apiVersion: operators.coreos.com/v1

kind: OperatorGroup

metadata:

name: openshift-storage-operatorgroup

namespace: openshift-storage

spec:

targetNamespaces:

- openshift-storage

---

apiVersion: operators.coreos.com/v1alpha1

kind: Subscription

metadata:

name: odf-operator

namespace: openshift-storage

spec:

channel: stable-4.22

installPlanApproval: Manual

name: odf-operator

source: redhat-operators

sourceNamespace: openshift-marketplace

EOF

oc apply -f 20-odf-operator.yaml

IP=$(oc get installplan -n openshift-storage -o jsonpath='{.items[?(@.spec.approved==false)].metadata.name}')

oc patch installplan $IP -n openshift-storage --type merge -p '{"spec":{"approved":true}}'

oc get csv -n openshift-storage -w

# Label storage nodes

for n in worker-1 worker-2 worker-3; do

oc label node $n cluster.ocs.openshift.io/openshift-storage="" --overwrite; done

# StorageCluster (local disks via LSO StorageClass "localblock")

cat <<'EOF' | oc apply -f -

apiVersion: ocs.openshift.io/v1

kind: StorageCluster

metadata:

name: ocs-storagecluster

namespace: openshift-storage

spec:

manageNodes: false

resources:

mds: { limits: { cpu: "3", memory: 8Gi }, requests: { cpu: "3", memory: 8Gi } }

monDataDirHostPath: /var/lib/rook

storageDeviceSets:

- name: ocs-deviceset

count: 1

replica: 3

portable: false

dataPVCTemplate:

spec:

storageClassName: localblock

accessModes: [ReadWriteOnce]

volumeMode: Block

resources: { requests: { storage: "1" } }

EOF

oc get storagecluster -n openshift-storage -w        # Ready

oc get cephcluster -n openshift-storage               # HEALTH_OK

oc get sc | grep ocs-storagecluster-ceph-rbd

Set ocs-storagecluster-ceph-rbd (RWX Block) as both the cluster default and the virtualization default class (§5.4). Optionally create a ceph-rbd-virtualization StorageClass with mapOptions: krbd:rxbounce for Windows VMs as per Red Hat guidance.

## 6.3 Node Health Check + Remediation (VM high availability)

Without a remediation operator, VMs on a node that loses its kubelet remain Unknown indefinitely because Kubernetes cannot prove the node is dead. Node Health Check (NHC) detects the condition and triggers a remediation template. On bare metal with BMC/IPMI/Redfish access, Fence Agents Remediation (FAR) is preferred (fast, deterministic power fencing). Self Node Remediation (SNR) is the fallback where no BMC access exists.

30-workload-availability.yaml

cat <<'EOF' > 30-workload-availability.yaml

apiVersion: v1

kind: Namespace

metadata:

name: openshift-workload-availability

---

apiVersion: operators.coreos.com/v1

kind: OperatorGroup

metadata:

name: workload-availability-operator-group

namespace: openshift-workload-availability

spec: {}

---

apiVersion: operators.coreos.com/v1alpha1

kind: Subscription

metadata:

name: node-healthcheck-operator

namespace: openshift-workload-availability

spec:

channel: stable

installPlanApproval: Manual

name: node-healthcheck-operator

source: redhat-operators

sourceNamespace: openshift-marketplace

---

apiVersion: operators.coreos.com/v1alpha1

kind: Subscription

metadata:

name: self-node-remediation

namespace: openshift-workload-availability

spec:

channel: stable

installPlanApproval: Manual

name: self-node-remediation

source: redhat-operators

sourceNamespace: openshift-marketplace

# For BMC fencing add the fence-agents-remediation Subscription (same pattern)

EOF

oc apply -f 30-workload-availability.yaml

for ip in $(oc get installplan -n openshift-workload-availability -o jsonpath='{.items[?(@.spec.approved==false)].metadata.name}'); do

oc patch installplan $ip -n openshift-workload-availability --type merge -p '{"spec":{"approved":true}}'; done

oc get csv -n openshift-workload-availability -w

# NodeHealthCheck targeting virtualization workers

cat <<'EOF' | oc apply -f -

apiVersion: remediation.medik8s.io/v1alpha1

kind: NodeHealthCheck

metadata:

name: nhc-virt-workers

spec:

minHealthy: 51%

selector:

matchExpressions:

- key: node-role.kubernetes.io/virtualization

operator: Exists

unhealthyConditions:

- type: Ready

status: "False"

duration: 300s

- type: Ready

status: Unknown

duration: 300s

remediationTemplate:

apiVersion: self-node-remediation.medik8s.io/v1alpha1

kind: SelfNodeRemediationTemplate

name: self-node-remediation-automatic-strategy-template

namespace: openshift-workload-availability

EOF

oc get nhc nhc-virt-workers -o yaml | yq .status      # phase: Enabled

Every production VM must also carry spec.runStrategy: Always and evictionStrategy: LiveMigrate (inherited from HCO) so it is rescheduled after fencing.

## 6.4 OADP – VM backup and restore

40-oadp.yaml

cat <<'EOF' > 40-oadp.yaml

apiVersion: v1

kind: Namespace

metadata:

name: openshift-adp

---

apiVersion: operators.coreos.com/v1

kind: OperatorGroup

metadata:

name: redhat-oadp-operator-group

namespace: openshift-adp

spec:

targetNamespaces: [openshift-adp]

---

apiVersion: operators.coreos.com/v1alpha1

kind: Subscription

metadata:

name: redhat-oadp-operator

namespace: openshift-adp

spec:

channel: stable-1.5

installPlanApproval: Manual

name: redhat-oadp-operator

source: redhat-operators

sourceNamespace: openshift-marketplace

EOF

oc apply -f 40-oadp.yaml

IP=$(oc get installplan -n openshift-adp -o jsonpath='{.items[?(@.spec.approved==false)].metadata.name}')

oc patch installplan $IP -n openshift-adp --type merge -p '{"spec":{"approved":true}}'

# Object storage credentials (S3-compatible)

cat <<'EOF' > credentials-velero

[default]

aws_access_key_id=<ACCESS_KEY>

aws_secret_access_key=<SECRET_KEY>

EOF

oc create secret generic cloud-credentials -n openshift-adp --from-file cloud=credentials-velero

cat <<'EOF' | oc apply -f -

apiVersion: oadp.openshift.io/v1alpha1

kind: DataProtectionApplication

metadata:

name: dpa-virt

namespace: openshift-adp

spec:

configuration:

velero:

defaultPlugins: [openshift, aws, kubevirt, csi]

featureFlags: [EnableCSI]

nodeAgent:

enable: true

uploaderType: kopia

backupLocations:

- velero:

provider: aws

default: true

objectStorage: { bucket: <bucket>, prefix: ocp-virt }

config:

region: <region>

s3ForcePathStyle: "true"

s3Url: https://<s3-endpoint>

credential: { name: cloud-credentials, key: cloud }

snapshotLocations: []

EOF

oc get dpa dpa-virt -n openshift-adp -o yaml | yq .status   # Reconciled: True

oc get backupstoragelocation -n openshift-adp                 # Available

## 6.5 MetalLB (optional)

# Subscription: name metallb-operator, namespace metallb-system, channel stable

cat <<'EOF' | oc apply -f -

apiVersion: metallb.io/v1beta1

kind: MetalLB

metadata: { name: metallb, namespace: metallb-system }

---

apiVersion: metallb.io/v1beta1

kind: IPAddressPool

metadata: { name: vm-services, namespace: metallb-system }

spec:

addresses: [10.10.50.100-10.10.50.150]

---

apiVersion: metallb.io/v1beta1

kind: L2Advertisement

metadata: { name: vm-services-l2, namespace: metallb-system }

spec:

ipAddressPools: [vm-services]

EOF

## 6.6 Kube Descheduler with KubeVirt profile (optional)

# Subscription: name cluster-kube-descheduler-operator, namespace openshift-kube-descheduler-operator, channel stable

cat <<'EOF' | oc apply -f -

apiVersion: operator.openshift.io/v1

kind: KubeDescheduler

metadata: { name: cluster, namespace: openshift-kube-descheduler-operator }

spec:

managementState: Managed

deschedulingIntervalSeconds: 3600

mode: Automatic

profiles: [LongLifecycle, KubeVirtRelieveAndMigrate]

profileCustomizations:

devEnableEvictionsInBackground: true

EOF

## 6.7 Observability stack – overview

A production virtualization platform needs four observability pillars: metrics and alerting (built-in cluster monitoring, hardened and persisted), logging (OpenShift Logging 6.x with Loki, forwarded to the client SIEM), unified console UI (Cluster Observability Operator plug-ins) and network flow visibility (Network Observability). Tracing, power monitoring and multi-cluster observability are optional and listed in §6.12.

| # | Component | Operator / package | Namespace | Purpose |
| --- | --- | --- | --- | --- |
| 6.8 | Cluster monitoring (built-in) | cluster-monitoring-operator (core payload) | openshift-monitoring, openshift-user-workload-monitoring | Prometheus, Alertmanager, Thanos; KubeVirt/CDI/MTV metrics and alert rules; VM dashboards. |
| 6.9 | OpenShift Logging 6.x | cluster-logging (stable-6.x) + loki-operator (stable-6.x) | openshift-logging, openshift-operators-redhat | Collect infrastructure, application, audit logs; store in LokiStack; forward audit/security logs to SIEM. |
| 6.10 | Cluster Observability Operator (COO) | cluster-observability-operator (stable) | openshift-cluster-observability-operator | Logging UI, Troubleshooting Panel (Korrel8r), monitoring/incident UI plug-ins in the console. |
| 6.11 | Network Observability | netobserv-operator (stable) | openshift-netobserv-operator, netobserv | eBPF flow collection for VM VLAN/pod traffic; console topology & flow table. |
| 6.12 | Optional | tempo-product + opentelemetry-product; power-monitoring-operator; ACM Observability | various | Distributed tracing; Kepler power metrics; multi-cluster Grafana/Thanos. |

## 6.8 Cluster monitoring – production configuration

Out of the box Prometheus and Alertmanager use ephemeral storage and short retention. The configuration below persists both on the ODF RBD class, sets retention, enables user-workload monitoring (required for MTV alerts and custom VM rules), and places monitoring components on infra nodes if present.

60/61 – monitoring ConfigMaps

cat <<'EOF' > 60-cluster-monitoring.yaml

apiVersion: v1

kind: ConfigMap

metadata:

name: cluster-monitoring-config

namespace: openshift-monitoring

data:

config.yaml: |

enableUserWorkload: true

prometheusK8s:

retention: 15d

retentionSize: 90GB

volumeClaimTemplate:

spec:

storageClassName: ocs-storagecluster-ceph-rbd

resources:

requests:

storage: 100Gi

# nodeSelector: { node-role.kubernetes.io/infra: "" }      # if infra nodes exist

# tolerations: [{ key: node-role.kubernetes.io/infra, operator: Exists, effect: NoSchedule }]

# remoteWrite:                                              # optional long-term store

#   - url: https://thanos-receive.<domain>/api/v1/receive

alertmanagerMain:

enableUserAlertmanagerConfig: true

volumeClaimTemplate:

spec:

storageClassName: ocs-storagecluster-ceph-rbd

resources:

requests:

storage: 20Gi

thanosQuerier:

enableRequestLogging: false

kubeStateMetrics:

metricLabelsAllowlist:

- vms=[app,env,wave]                     # expose VM labels used in §10.2 to PromQL

EOF

oc apply -f 60-cluster-monitoring.yaml

cat <<'EOF' > 61-user-workload-monitoring.yaml

apiVersion: v1

kind: ConfigMap

metadata:

name: user-workload-monitoring-config

namespace: openshift-user-workload-monitoring

data:

config.yaml: |

prometheus:

retention: 7d

volumeClaimTemplate:

spec:

storageClassName: ocs-storagecluster-ceph-rbd

resources:

requests:

storage: 40Gi

alertmanager:

enabled: false                             # route everything through the platform Alertmanager

EOF

oc apply -f 61-user-workload-monitoring.yaml

oc -n openshift-monitoring get pods | grep -E 'prometheus-k8s|alertmanager-main'

oc -n openshift-user-workload-monitoring get pods     # prometheus-user-workload-0/1 Running

oc -n openshift-monitoring get pvc

### 6.8.1 Alertmanager routing to the client on-call tooling

Route by severity and by namespace so that virtualization and migration alerts reach the platform team, while critical alerts also page. The example uses PagerDuty and e-mail; replace with Slack/Teams/webhook receivers as required.

Alertmanager configuration

cat <<'EOF' > alertmanager.yaml

global:

resolve_timeout: 5m

smtp_smarthost: smtp.<domain>:25

smtp_from: openshift-alerts@<domain>

smtp_require_tls: false

route:

receiver: default-email

group_by: [namespace, alertname]

group_wait: 30s

group_interval: 5m

repeat_interval: 4h

routes:

- matchers: [ 'alertname = Watchdog' ]

receiver: deadmans-switch

repeat_interval: 5m

- matchers: [ 'severity = critical' ]

receiver: pagerduty-platform

continue: true

- matchers: [ 'namespace =~ "openshift-cnv|openshift-mtv|openshift-workload-availability"' ]

receiver: virt-team-email

- matchers: [ 'namespace =~ "openshift-storage|openshift-logging|netobserv"' ]

receiver: platform-team-email

inhibit_rules:

- source_matchers: [ 'severity = critical' ]

target_matchers: [ 'severity = warning' ]

equal: [namespace, alertname]

receivers:

- name: default-email

email_configs: [ { to: ocp-platform@<domain> } ]

- name: platform-team-email

email_configs: [ { to: ocp-platform@<domain> } ]

- name: virt-team-email

email_configs: [ { to: ocp-virtualization@<domain> } ]

- name: pagerduty-platform

pagerduty_configs: [ { routing_key: '<PD_INTEGRATION_KEY>', severity: critical } ]

- name: deadmans-switch

webhook_configs: [ { url: 'https://<heartbeat-monitor>/ping/<id>' } ]   # external dead-man's switch

EOF

oc -n openshift-monitoring create secret generic alertmanager-main --from-file=alertmanager.yaml \

--dry-run=client -o yaml | oc replace -f -

oc -n openshift-monitoring exec alertmanager-main-0 -- amtool check-config /etc/alertmanager/config_out/alertmanager.env.yaml

# Send a test alert

oc -n openshift-monitoring exec alertmanager-main-0 -- amtool alert add TestAlert severity=warning namespace=openshift-cnv \

--annotation=summary="Runbook test alert" --alertmanager.url=http://localhost:9093

### 6.8.2 Virtualization alert rules and dashboards

OpenShift Virtualization ships ~60 alert rules (oc get prometheusrule -n openshift-cnv) with linked runbooks at github.com/openshift/runbooks; MTV 2.12 adds plan-failure alerts in openshift-mtv. Add client-specific VM rules through user-workload monitoring as shown below. Built-in dashboards are under Observe → Dashboards (KubeVirt / Infrastructure Resources / Top Consumers, VM memory-overcommit dashboard new in 4.22).

Custom VM alert rules

cat <<'EOF' > 62-vm-alert-rules.yaml

apiVersion: monitoring.coreos.com/v1

kind: PrometheusRule

metadata:

name: vm-platform-rules

namespace: vm-prod                      # user-workload namespace; one per VM namespace or a shared one

labels:

openshift.io/prometheus-rule-evaluation-scope: leaf-prometheus

spec:

groups:

- name: vm-prod.rules

rules:

- alert: VMNotRunning

expr: kubevirt_vm_running_status_last_transition_timestamp_seconds > 0 and on(name, namespace) kubevirt_vm_info{status!="Running"}

for: 10m

labels: { severity: warning }

annotations:

summary: "VM {{ $labels.namespace }}/{{ $labels.name }} not running for 10m"

- alert: VMMemoryPressure

expr: (kubevirt_vmi_memory_available_bytes / kubevirt_vmi_memory_domain_bytes) < 0.10

for: 15m

labels: { severity: warning }

annotations:

summary: "VM {{ $labels.namespace }}/{{ $labels.name }} has <10% guest memory available"

- alert: VMGuestAgentDisconnected

expr: kubevirt_vmi_info{guest_os_kernel_release="<none>"} == 1

for: 30m

labels: { severity: info }

annotations:

summary: "qemu-guest-agent not reporting for {{ $labels.namespace }}/{{ $labels.name }}"

- alert: VMLiveMigrationFailed

expr: increase(kubevirt_vmi_migrations_in_failed_phase[30m]) > 0

labels: { severity: warning }

annotations:

summary: "Live migration failed in {{ $labels.namespace }} in the last 30m"

EOF

oc apply -f 62-vm-alert-rules.yaml

oc get prometheusrule -n vm-prod

# Validate expressions against live data

oc -n openshift-monitoring exec -c prometheus prometheus-k8s-0 -- \

curl -s 'http://localhost:9090/api/v1/query?query=count(kubevirt_vm_info)' | jq .data.result

Metric names are those exposed by KubeVirt 4.22; verify with oc exec -n openshift-cnv deploy/virt-operator -- true and the Observe → Metrics explorer before relying on a rule, as metric names occasionally change between releases.

### 6.8.3 Guest-level monitoring (optional)

For VMs where in-guest metrics are required (RHEL, Windows), deploy node_exporter / windows_exporter inside the guest, expose the metrics port on the VM's pod network via a Service with a selector on the VM label, and scrape it with a ServiceMonitor in the VM namespace. The MTV post-hook can install the exporter automatically.

### 6.8.4 Telemetry and Insights in a disconnected estate

# Disconnected: remote health reporting cannot reach Red Hat. Remove cloud.openshift.com from the global pull secret

oc extract secret/pull-secret -n openshift-config --to=. --confirm

jq 'del(.auths["cloud.openshift.com"])' .dockerconfigjson > pull-secret-no-telemetry.json

oc set data secret/pull-secret -n openshift-config --from-file=.dockerconfigjson=pull-secret-no-telemetry.json

# Optionally disable Insights gathering entirely

oc patch insightsdatagather cluster --type merge -p '{"spec":{"gatherConfig":{"disabledGatherers":["all"]}}}'

## 6.9 OpenShift Logging 6.x with Loki and SIEM forwarding

Logging 6.x uses the Vector collector managed by the Red Hat OpenShift Logging Operator and the Loki Operator for storage. Loki requires S3-compatible object storage: the example uses an ODF (NooBaa) ObjectBucketClaim; an external S3 endpoint can be substituted in the secret. Audit logs are additionally forwarded to the client SIEM over syslog-TLS.

70-logging-operators.yaml

cat <<'EOF' > 70-logging-operators.yaml

apiVersion: v1

kind: Namespace

metadata:

name: openshift-operators-redhat

labels:

openshift.io/cluster-monitoring: "true"

---

apiVersion: v1

kind: Namespace

metadata:

name: openshift-logging

labels:

openshift.io/cluster-monitoring: "true"

---

apiVersion: operators.coreos.com/v1

kind: OperatorGroup

metadata:

name: openshift-operators-redhat

namespace: openshift-operators-redhat

spec:

upgradeStrategy: Default

---

apiVersion: operators.coreos.com/v1alpha1

kind: Subscription

metadata:

name: loki-operator

namespace: openshift-operators-redhat

spec:

channel: stable-6.3

installPlanApproval: Manual

name: loki-operator

source: redhat-operators

sourceNamespace: openshift-marketplace

---

apiVersion: operators.coreos.com/v1

kind: OperatorGroup

metadata:

name: cluster-logging

namespace: openshift-logging

spec:

upgradeStrategy: Default

---

apiVersion: operators.coreos.com/v1alpha1

kind: Subscription

metadata:

name: cluster-logging

namespace: openshift-logging

spec:

channel: stable-6.3

installPlanApproval: Manual

name: cluster-logging

source: redhat-operators

sourceNamespace: openshift-marketplace

EOF

oc apply -f 70-logging-operators.yaml

for ns in openshift-operators-redhat openshift-logging; do

for ip in $(oc get installplan -n $ns -o jsonpath='{.items[?(@.spec.approved==false)].metadata.name}'); do

oc patch installplan $ip -n $ns --type merge -p '{"spec":{"approved":true}}'; done; done

oc get csv -n openshift-operators-redhat -n openshift-logging 2>/dev/null; oc get csv -A | grep -E 'loki|logging'

LokiStack with ODF object storage

# Object storage for Loki via ODF NooBaa (or create an external S3 bucket and skip the OBC)

cat <<'EOF' | oc apply -f -

apiVersion: objectbucket.io/v1alpha1

kind: ObjectBucketClaim

metadata:

name: loki-bucket

namespace: openshift-logging

spec:

generateBucketName: loki-bucket

storageClassName: openshift-storage.noobaa.io

EOF

oc -n openshift-logging wait obc/loki-bucket --for=jsonpath='{.status.phase}'=Bound --timeout=120s

BUCKET=$(oc -n openshift-logging get cm loki-bucket -o jsonpath='{.data.BUCKET_NAME}')

AK=$(oc -n openshift-logging get secret loki-bucket -o jsonpath='{.data.AWS_ACCESS_KEY_ID}' | base64 -d)

SK=$(oc -n openshift-logging get secret loki-bucket -o jsonpath='{.data.AWS_SECRET_ACCESS_KEY}' | base64 -d)

oc -n openshift-logging create secret generic logging-loki-s3 \

--from-literal=bucketnames="$BUCKET" --from-literal=endpoint="https://s3.openshift-storage.svc:443" \

--from-literal=access_key_id="$AK" --from-literal=access_key_secret="$SK" --from-literal=region="us-east-1"

cat <<'EOF' > 71-lokistack.yaml

apiVersion: loki.grafana.com/v1

kind: LokiStack

metadata:

name: logging-loki

namespace: openshift-logging

spec:

size: 1x.small                       # 1x.extra-small (non-prod) | 1x.small | 1x.medium – size to log volume

storage:

schemas:

- version: v13

effectiveDate: "2024-10-01"

secret:

name: logging-loki-s3

type: s3

tls:

caName: openshift-service-ca.crt   # NooBaa service CA; omit for public-CA external S3

storageClassName: ocs-storagecluster-ceph-rbd

tenants:

mode: openshift-logging

limits:

global:

retention:

days: 30

ingestion:

ingestionRate: 20

ingestionBurstSize: 30

managementState: Managed

EOF

oc apply -f 71-lokistack.yaml

oc -n openshift-logging get lokistack logging-loki -o jsonpath='{.status.conditions[?(@.type=="Ready")].status}{"\n"}'

ClusterLogForwarder – Loki + SIEM

# Collector service account and RBAC (Logging 6.x requirement)

oc -n openshift-logging create sa collector

oc adm policy add-cluster-role-to-user collect-application-logs    -z collector -n openshift-logging

oc adm policy add-cluster-role-to-user collect-infrastructure-logs -z collector -n openshift-logging

oc adm policy add-cluster-role-to-user collect-audit-logs          -z collector -n openshift-logging

oc adm policy add-cluster-role-to-user logging-collector-logs-writer -z collector -n openshift-logging

cat <<'EOF' > 72-clusterlogforwarder.yaml

apiVersion: observability.openshift.io/v1

kind: ClusterLogForwarder

metadata:

name: collector

namespace: openshift-logging

spec:

managementState: Managed

serviceAccount:

name: collector

collector:

resources:

requests: { cpu: 200m, memory: 512Mi }

limits:   { memory: 2Gi }

outputs:

- name: default-lokistack

type: lokiStack

lokiStack:

target:

name: logging-loki

namespace: openshift-logging

authentication:

token:

from: serviceAccount

tls:

ca:

key: service-ca.crt

configMapName: openshift-service-ca.crt

- name: siem-syslog

type: syslog

syslog:

url: tls://siem.<domain>:6514

rfc: RFC5424

facility: local0

severity: informational

appName: openshift-<cluster>

tls:

ca:

key: ca-bundle.crt

secretName: siem-ca                      # oc create secret generic siem-ca --from-file=ca-bundle.crt

filters:

- name: drop-noisy-infra

type: drop

drop:

- test:

- field: .kubernetes.namespace_name

matches: "^openshift-(kube-apiserver-operator|marketplace)$"

pipelines:

- name: all-to-loki

inputRefs: [application, infrastructure, audit]

outputRefs: [default-lokistack]

filterRefs: [drop-noisy-infra]

- name: audit-to-siem

inputRefs: [audit]

outputRefs: [siem-syslog]

EOF

oc apply -f 72-clusterlogforwarder.yaml

oc -n openshift-logging get clusterlogforwarder collector -o jsonpath='{range .status.conditions[*]}{.type}={.status}{"\n"}{end}'

oc -n openshift-logging get pods -l app.kubernetes.io/component=collector   # one per node, Running

AUDIT LOGS  Audit log forwarding to a SIEM is typically a compliance requirement. The audit input carries the Kubernetes API, OpenShift API, OVN and node auditd logs; ensure the SIEM team has mapped the RFC5424 fields and that the syslog TLS CA is loaded before the first wave is migrated.

## 6.10 Cluster Observability Operator – console UI plug-ins

COO installs the log viewer (Observe → Logs), the Troubleshooting Panel (correlates alerts, logs, metrics and netflows via Korrel8r) and the incident/monitoring UI. It also provides MonitoringStack for isolated Prometheus instances if a team requires a dedicated metrics store.

73/74 – COO and UI plug-ins

cat <<'EOF' > 73-coo.yaml

apiVersion: v1

kind: Namespace

metadata:

name: openshift-cluster-observability-operator

---

apiVersion: operators.coreos.com/v1

kind: OperatorGroup

metadata:

name: openshift-cluster-observability-operator

namespace: openshift-cluster-observability-operator

spec:

upgradeStrategy: Default

---

apiVersion: operators.coreos.com/v1alpha1

kind: Subscription

metadata:

name: cluster-observability-operator

namespace: openshift-cluster-observability-operator

spec:

channel: stable

installPlanApproval: Manual

name: cluster-observability-operator

source: redhat-operators

sourceNamespace: openshift-marketplace

EOF

oc apply -f 73-coo.yaml

IP=$(oc get installplan -n openshift-cluster-observability-operator -o jsonpath='{.items[?(@.spec.approved==false)].metadata.name}')

oc patch installplan $IP -n openshift-cluster-observability-operator --type merge -p '{"spec":{"approved":true}}'

oc get csv -n openshift-cluster-observability-operator -w

cat <<'EOF' > 74-coo-uiplugins.yaml

apiVersion: observability.openshift.io/v1alpha1

kind: UIPlugin

metadata:

name: logging

spec:

type: Logging

logging:

lokiStack:

name: logging-loki

logsLimit: 50

timeout: 30s

---

apiVersion: observability.openshift.io/v1alpha1

kind: UIPlugin

metadata:

name: troubleshooting-panel

spec:

type: TroubleshootingPanel

---

apiVersion: observability.openshift.io/v1alpha1

kind: UIPlugin

metadata:

name: monitoring

spec:

type: Monitoring

monitoring:

incidents:

enabled: true

EOF

oc apply -f 74-coo-uiplugins.yaml

oc get uiplugin                              # all Available

oc get consoleplugin | grep -E 'logging|troubleshooting|monitoring'

## 6.11 Network Observability Operator

Network Observability uses an eBPF agent on each node to collect flows for pod and VM (bridge/localnet) traffic and renders topology, flow tables and per-namespace throughput in the console – essential when migrated VMs report connectivity issues. The baseline below uses Prometheus-only mode (metrics, no per-flow retention) to keep the footprint small; enable Loki for a dedicated flow store if per-flow forensics are required.

75/76 – Network Observability

cat <<'EOF' > 75-netobserv-operator.yaml

apiVersion: v1

kind: Namespace

metadata:

name: openshift-netobserv-operator

---

apiVersion: operators.coreos.com/v1

kind: OperatorGroup

metadata:

name: openshift-netobserv-operator

namespace: openshift-netobserv-operator

spec:

upgradeStrategy: Default

---

apiVersion: operators.coreos.com/v1alpha1

kind: Subscription

metadata:

name: netobserv-operator

namespace: openshift-netobserv-operator

spec:

channel: stable

installPlanApproval: Manual

name: netobserv-operator

source: redhat-operators

sourceNamespace: openshift-marketplace

EOF

oc apply -f 75-netobserv-operator.yaml

IP=$(oc get installplan -n openshift-netobserv-operator -o jsonpath='{.items[?(@.spec.approved==false)].metadata.name}')

oc patch installplan $IP -n openshift-netobserv-operator --type merge -p '{"spec":{"approved":true}}'

cat <<'EOF' > 76-flowcollector.yaml

apiVersion: flows.netobserv.io/v1beta2

kind: FlowCollector

metadata:

name: cluster

spec:

namespace: netobserv

deploymentModel: Direct

agent:

type: eBPF

ebpf:

sampling: 50                        # 1 = every packet (high CPU); 50 is a production default

privileged: true                    # required to see VM secondary-network (bridge) traffic

features: [PacketDrop, DNSTracking]

resources:

requests: { cpu: 100m, memory: 200Mi }

limits:   { memory: 800Mi }

processor:

logTypes: Flows

metrics:

includeList: [node_ingress_bytes_total, workload_ingress_bytes_total, namespace_flows_total,

namespace_drop_packets_total, namespace_dns_latency_seconds]

loki:

enable: false                         # Prometheus-only; set true + lokiStack{} for per-flow retention

prometheus:

querier:

enable: true

mode: Auto

consolePlugin:

enable: true

portNaming:

enable: true

EOF

oc apply -f 76-flowcollector.yaml

oc get flowcollector cluster -o jsonpath='{.status.conditions[?(@.type=="Ready")].status}{"\n"}'

oc -n netobserv get pods                  # netobserv-ebpf-agent DaemonSet, flowlogs-pipeline, console plugin

## 6.12 Optional observability components

| Component | When to add | Install summary |
| --- | --- | --- |
| Distributed tracing (Tempo Operator + Red Hat build of OpenTelemetry) | Containerised applications running alongside VMs emit OTLP traces. | Subscriptions tempo-product and opentelemetry-product (channel stable, namespace openshift-tempo-operator / openshift-opentelemetry-operator); TempoStack on S3 (OBC pattern as in §6.9); OpenTelemetryCollector DaemonSet; COO UIPlugin type DistributedTracing. |
| Power monitoring (Kepler) | Sustainability / chargeback reporting per VM namespace. | Subscription power-monitoring-operator (channel stable, namespace openshift-power-monitoring); Kepler CR kepler; dashboards under Observe → Dashboards → Power Monitoring. |
| Red Hat Advanced Cluster Management – Observability | More than one OpenShift cluster, or long-term (≥ 1 yr) metric retention with central Grafana. | MultiClusterObservability CR on the hub pointing at S3; adds Thanos receive/store and Grafana; VM-level dashboards in ACM Fleet view. |
| External Prometheus remote-write / Grafana | Client already runs an enterprise Grafana/Mimir/Thanos. | prometheusK8s.remoteWrite in §6.8 with mTLS or bearer auth; Grafana data source against Thanos Querier route with a dedicated ServiceAccount token. |

## 6.13 Observability validation

| Check | Command / location | Pass criteria |
| --- | --- | --- |
| Prometheus persistence | oc -n openshift-monitoring get pvc | PVCs Bound for prometheus-k8s-0/1 and alertmanager-main-0/1 |
| Alert routing | Test alert from §6.8.1; oc -n openshift-monitoring exec alertmanager-main-0 -- amtool alert | Alert received by the correct receiver within 2 min; Watchdog heartbeat visible at the dead-man's switch |
| VM metrics | Observe → Metrics: kubevirt_vm_info, kubevirt_vmi_memory_available_bytes | Series present for the smoke-test VM; KubeVirt dashboards populated |
| MTV alerts | oc get prometheusrule -n openshift-mtv | Rules present after Phase 3 |
| Logging | Observe → Logs; LogQL {log_type="infrastructure", kubernetes_namespace_name="openshift-cnv"} | Logs streaming; LokiStack Ready; SIEM confirms receipt of audit events |
| Troubleshooting panel | Any firing alert → "Troubleshooting Panel" | Correlated logs/metrics/netflows load |
| Network Observability | Observe → Network Traffic, filter namespace vm-prod | Flows visible for the smoke-test VM including secondary-network traffic |

GATE 2  Phase 2 complete when: NNCP enactments Available on all virtualization nodes; NADs created; CSI StorageClass default with RWX Block StorageProfile; NHC Enabled and a simulated node failure (oc debug → systemctl stop kubelet) results in remediation and VM restart within RTO; OADP backup of the smoke-test VM succeeds and restores; all observability checks in §6.13 pass.

# 7. Phase 3 – Install and Configure the Migration Toolkit for Virtualization

## 7.1 Install the MTV operator

50-mtv-operator.yaml

cat <<'EOF' > 50-mtv-operator.yaml

apiVersion: v1

kind: Namespace

metadata:

name: openshift-mtv

---

apiVersion: operators.coreos.com/v1

kind: OperatorGroup

metadata:

name: migration

namespace: openshift-mtv

spec:

targetNamespaces:

- openshift-mtv

---

apiVersion: operators.coreos.com/v1alpha1

kind: Subscription

metadata:

name: mtv-operator

namespace: openshift-mtv

spec:

channel: release-v2.12

installPlanApproval: Manual

name: mtv-operator

source: redhat-operators

sourceNamespace: openshift-marketplace

EOF

oc apply -f 50-mtv-operator.yaml

IP=$(oc get installplan -n openshift-mtv -o jsonpath='{.items[?(@.spec.approved==false)].metadata.name}')

oc patch installplan $IP -n openshift-mtv --type merge -p '{"spec":{"approved":true}}'

oc get csv -n openshift-mtv -w          # mtv-operator.v2.12.x  Succeeded

## 7.2 Create the ForkliftController (production tuning)

51-forklift-controller.yaml

cat <<'EOF' > 51-forklift-controller.yaml

apiVersion: forklift.konveyor.io/v1beta1

kind: ForkliftController

metadata:

name: forklift-controller

namespace: openshift-mtv

spec:

olm_managed: true

feature_ui_plugin: 'true'

feature_validation: 'true'

feature_volume_populator: 'true'

feature_copy_offload: 'false'            # set 'true' only with a supported array (NetApp, Pure, HPE, Dell)

controller_max_vm_inflight: '20'         # concurrent disk transfers across all plans (default 20)

controller_precopy_interval: '60'        # minutes between warm-migration precopies

controller_snapshot_removal_check_retries: '20'

controller_cleanup_retries: '10'

controller_filesystem_overhead: '10'     # % overhead when target volumeMode is Filesystem

controller_block_overhead: '0'

controller_container_requests_cpu: '500m'

controller_container_requests_memory: '800Mi'

controller_container_limits_memory: '2Gi'

inventory_container_requests_memory: '1Gi'

inventory_container_limits_memory: '4Gi'

virt_v2v_container_requests_memory: '2Gi'

virt_v2v_container_limits_memory: '8Gi'

EOF

oc apply -f 51-forklift-controller.yaml

oc get pods -n openshift-mtv -w

# Expected Running: forklift-controller, forklift-api, forklift-validation, forklift-ui-plugin, forklift-volume-populator-controller

oc get route -n openshift-mtv              # forklift-inventory route used in §8

## 7.3 Build and publish the VDDK image

VDDK dramatically improves disk-copy throughput compared with the HTTP fallback and is required for warm migration. The VDDK licence does not permit redistribution, so the image must be built inside the client environment and stored in the client registry.

VDDK image build

# On the bastion: download VMware-vix-disklib-8.0.x.x86_64.tar.gz from the Broadcom Developer Portal

mkdir vddk && cd vddk

tar -xzf ../VMware-vix-disklib-8.0.3-*.x86_64.tar.gz      # creates vmware-vix-disklib-distrib/

cat <<'EOF' > Containerfile

FROM registry.access.redhat.com/ubi9/ubi-minimal

USER 1001

COPY vmware-vix-disklib-distrib /vmware-vix-disklib-distrib

RUN mkdir -p /opt

ENTRYPOINT ["cp", "-r", "/vmware-vix-disklib-distrib", "/opt"]

EOF

# Option A – OpenShift internal registry

oc patch configs.imageregistry.operator.openshift.io/cluster --type merge \

-p '{"spec":{"defaultRoute":true}}'

REG=$(oc get route default-route -n openshift-image-registry -o jsonpath='{.spec.host}')

podman login -u $(oc whoami) -p $(oc whoami -t) $REG --tls-verify=false

podman build -t $REG/openshift-mtv/vddk:8.0.3 .

podman push $REG/openshift-mtv/vddk:8.0.3 --tls-verify=false

# In-cluster pull reference:

echo image-registry.openshift-image-registry.svc:5000/openshift-mtv/vddk:8.0.3

# Option B – external registry (Quay/Harbor): tag/push and ensure the global pull secret

# or a per-namespace pull secret in openshift-mtv and each target namespace grants access.

## 7.4 Register the vSphere source provider

Prefer the vCenter endpoint for production (full inventory, snapshot and CBT support). A direct ESXi endpoint is possible when no vCenter exists; note that warm migration still requires vCenter. Obtain the vCenter CA certificate rather than disabling verification wherever possible.

52-provider-vsphere.yaml

# Capture vCenter certificate chain (verify fingerprint with the VMware admin)

openssl s_client -connect vcenter.<domain>:443 -showcerts </dev/null 2>/dev/null \

| awk '/BEGIN CERT/,/END CERT/' > vcenter-ca.pem

cat <<EOF > 52-provider-vsphere.yaml

apiVersion: v1

kind: Secret

metadata:

name: vsphere-prod-secret

namespace: openshift-mtv

labels:

createdForProviderType: vsphere

createdForResourceType: providers

type: Opaque

stringData:

user: svc-mtv@vsphere.local

password: '<PASSWORD>'

url: https://vcenter.<domain>/sdk

insecureSkipVerify: "false"

cacert: |

$(sed 's/^/    /' vcenter-ca.pem)

---

apiVersion: forklift.konveyor.io/v1beta1

kind: Provider

metadata:

name: vsphere-prod

namespace: openshift-mtv

spec:

type: vsphere

url: https://vcenter.<domain>/sdk

secret:

name: vsphere-prod-secret

namespace: openshift-mtv

settings:

sdkEndpoint: vcenter                 # or: esxi  (url then points at the ESXi host /sdk)

vddkInitImage: image-registry.openshift-image-registry.svc:5000/openshift-mtv/vddk:8.0.3

useVddkAioOptimization: "true"

vddkConfig: |

VixDiskLib.nfcAio.Session.BufSizeIn64KB=16

VixDiskLib.nfcAio.Session.BufCount=4

EOF

oc apply -f 52-provider-vsphere.yaml

oc get provider -n openshift-mtv -w

# Expected: vsphere-prod  vsphere  Ready  (ConnectionTested, InventoryCreated, Validated)

oc get provider vsphere-prod -n openshift-mtv -o jsonpath='{range .status.conditions[*]}{.type}={.status} {.message}{"\n"}{end}'

The destination provider host (the local cluster) is created automatically by MTV in openshift-mtv; confirm with oc get provider host -n openshift-mtv.

## 7.5 ESXi host migration network (recommended)

By default disk reads go to the ESXi management vmkernel IP. To force traffic over a dedicated migration VLAN, create a Host CR for each ESXi host pointing at its vmkernel IP on that VLAN, with ESXi root (or equivalent) credentials. Obtain the host id (host-NNN) from the inventory API (§8.1).

cat <<'EOF' | oc apply -f -

apiVersion: v1

kind: Secret

metadata:

name: esxi01-secret

namespace: openshift-mtv

labels:

createdForResourceType: hosts

type: Opaque

stringData:

user: root

password: '<ESXI_PASSWORD>'

insecureSkipVerify: "true"

---

apiVersion: forklift.konveyor.io/v1beta1

kind: Host

metadata:

name: esxi01-migration

namespace: openshift-mtv

spec:

id: host-21                         # from inventory: /providers/vsphere/<uid>/hosts

ipAddress: 10.200.0.11              # vmkernel IP on migration VLAN 200

provider:

name: vsphere-prod

namespace: openshift-mtv

secret:

name: esxi01-secret

namespace: openshift-mtv

EOF

oc get host -n openshift-mtv          # Ready

GATE 3  Phase 3 complete when MTV CSV Succeeded, ForkliftController pods Running, provider vsphere-prod Ready with inventory populated, VDDK image pullable from a worker (oc debug node/… -- crictl pull …), and Host CRs Ready.

# 8. Phase 4 – Discovery and Migration Wave Planning

## 8.1 Export the source inventory

Use the MTV inventory API (authoritative for IDs used in mappings and plans) and, in parallel, govc from the VMware side to capture power state, CBT status, tools status, disk layout and IP addresses. Reconcile both into the Wave Register (Appendix D).

MTV inventory API

INV=https://$(oc get route forklift-inventory -n openshift-mtv -o jsonpath='{.spec.host}')

TOKEN=$(oc whoami -t)

PUID=$(oc get provider vsphere-prod -n openshift-mtv -o jsonpath='{.metadata.uid}')

H="Authorization: Bearer $TOKEN"

# VMs (id, name, powerState, cpu, memory, disks, networks, concerns)

curl -sk -H "$H" "$INV/providers/vsphere/$PUID/vms?detail=4" \

| jq -r '.[] | [.id,.name,.powerState,.cpuCount,.memoryMB,(.disks|length),(.concerns|length)] | @tsv' \

| column -t > inventory-vms.tsv

# Networks, datastores, hosts, folders (IDs needed for maps and Host CRs)

curl -sk -H "$H" "$INV/providers/vsphere/$PUID/networks"   | jq -r '.[] | [.id,.name] | @tsv'

curl -sk -H "$H" "$INV/providers/vsphere/$PUID/datastores" | jq -r '.[] | [.id,.name,.capacity,.free] | @tsv'

curl -sk -H "$H" "$INV/providers/vsphere/$PUID/hosts"      | jq -r '.[] | [.id,.name,.managementServerIp] | @tsv'

# Concerns (blockers/warnings) for one VM

curl -sk -H "$H" "$INV/providers/vsphere/$PUID/vms/vm-1234" | jq '.concerns'

govc export

export GOVC_URL=https://vcenter.<domain> GOVC_USERNAME=svc-mtv@vsphere.local GOVC_PASSWORD='<pw>' GOVC_INSECURE=1

govc find / -type m | while read vm; do

govc vm.info -json "$vm" | jq -r '.virtualMachines[0] | [.name, .runtime.powerState,

.guest.guestFullName, .guest.toolsRunningStatus, .guest.ipAddress,

(.config.extraConfig[]? | select(.key=="ctkEnabled") | .value // "FALSE"),

.config.firmware, .config.hardware.numCPU, .config.hardware.memoryMB] | @tsv'

done > govc-inventory.tsv

## 8.2 Wave design criteria

| Criterion | Guidance |
| --- | --- |
| Wave 0 – Pilot | 3–5 non-production VMs covering each OS family (RHEL 8/9, Windows Server 2019/2022, legacy) and each storage/network pattern. Validates the end-to-end runbook and tunes throughput. |
| Wave sizing | ≤ 20 VMs or ≤ 5 TB per plan; multiple plans may run concurrently up to controller_max_vm_inflight. Size to fit the change window with 40 % buffer. |
| Dependencies | Migrate tightly coupled tiers (app + DB) in the same window; keep same VLAN/IP where possible to avoid firewall changes. |
| Cold vs warm | Cold for anything tolerating downtime ≈ disk-copy time (dev/test, batch, small VMs). Warm for RTO-sensitive VMs: precopy while running, cutover downtime ≈ final delta + conversion (minutes). Warm requires CBT and vCenter. |
| Exclusions / re-platform | VMs with RDM, shared SCSI bus clusters (MSCS/WSFC), vGPU, USB passthrough, >60 disks, snapshots that cannot be consolidated, or unsupported guest OS: handle individually or re-platform. |
| Throughput assumption | Plan at 150–300 MB/s per disk stream with VDDK over 10 GbE (aggregate 1–2 GB/s per ESXi host); validate in Wave 0 and update estimates. |

## 8.3 Source VM preparation checklist (VMware administrator)

- Confirm guest OS is on the OpenShift Virtualization certified guest list; patch to a supported level.

- Ensure VMware Tools is running (required for IP preservation and clean shutdown); MTV removes it on Linux during conversion. On Windows, uninstall VMware Tools post-migration if virt-v2v leaves remnants.

- Consolidate and delete all existing snapshots; detach ISO/CD-ROM and floppy devices.

- Record static IP, MAC, gateway, DNS for every NIC (Windows static IPs are preserved only when preserveStaticIPs: true and the VM is powered on with Tools reporting).

- For warm migration: enable CBT (ctkEnabled=TRUE) at VM level and for each disk; requires a power cycle or stun (snapshot create/remove) to take effect.

- Windows: confirm no pending reboot, disable third-party disk filter drivers if conversion fails, note BitLocker status (suspend before migration), check for Virtualization-Based Security (see enableNestedVirtualization in §9.3).

- Linux: ensure /etc/fstab uses UUID/LABEL not /dev/sdX; check for VMware-specific kernel modules or open-vm-tools dependencies in custom scripts.

- Capture a pre-migration application health baseline (service status, ports listening, synthetic transaction) for post-migration comparison.

- Take a VMware backup of the VM (or snapshot immediately before cold migration) as the rollback point.

Enable CBT for warm migration

# Enable CBT on a VM and its disks (VM must be powered off or stunned afterwards)

govc vm.change -vm "<VM Name>" -e ctkEnabled=TRUE

govc vm.change -vm "<VM Name>" -e scsi0:0.ctkEnabled=TRUE -e scsi0:1.ctkEnabled=TRUE

govc snapshot.create -vm "<VM Name>" cbt-enable && govc snapshot.remove -vm "<VM Name>" cbt-enable

govc vm.info -e "<VM Name>" | grep -i ctk

# 9. Phase 5 – Execute Migration (CLI)

## 9.1 Target namespace and RBAC

oc new-project vm-prod

# Allow application team read/console access to their VMs only

oc adm policy add-role-to-group kubevirt.io:view <app-team-group> -n vm-prod

# NADs for the target VLANs must exist in vm-prod (see §6.1.2)

oc get net-attach-def -n vm-prod

## 9.2 Network and storage mappings

Mappings translate vSphere network and datastore IDs (from §8.1) to OpenShift NADs and StorageClasses. Create one pair per wave or reuse across waves with the same topology.

60-maps-wave1.yaml

cat <<'EOF' > 60-maps-wave1.yaml

apiVersion: forklift.konveyor.io/v1beta1

kind: NetworkMap

metadata:

name: netmap-wave1

namespace: openshift-mtv

spec:

provider:

source:      { name: vsphere-prod, namespace: openshift-mtv }

destination: { name: host,         namespace: openshift-mtv }

map:

- source:      { id: network-1051 }                  # "VM Network VLAN100" (dvportgroup)

destination: { type: multus, name: vlan100, namespace: vm-prod }

- source:      { id: network-1052 }                  # mgmt network → pod network

destination: { type: pod }

---

apiVersion: forklift.konveyor.io/v1beta1

kind: StorageMap

metadata:

name: stormap-wave1

namespace: openshift-mtv

spec:

provider:

source:      { name: vsphere-prod, namespace: openshift-mtv }

destination: { name: host,         namespace: openshift-mtv }

map:

- source:      { id: datastore-45 }                  # "PROD-SAN-01"

destination:

storageClass: ocs-storagecluster-ceph-rbd

volumeMode: Block

accessMode: ReadWriteMany

- source:      { id: datastore-46 }                  # "PROD-NFS-01"

destination:

storageClass: ocs-storagecluster-ceph-rbd

volumeMode: Block

accessMode: ReadWriteMany

EOF

oc apply -f 60-maps-wave1.yaml

oc get networkmap,storagemap -n openshift-mtv     # READY=True

## 9.3 Cold migration plan

61-plan-wave1-cold.yaml

cat <<'EOF' > 61-plan-wave1-cold.yaml

apiVersion: forklift.konveyor.io/v1beta1

kind: Plan

metadata:

name: wave1-cold

namespace: openshift-mtv

spec:

description: "Wave 1 – non-prod app servers (CAB CHG0012345)"

provider:

source:      { name: vsphere-prod, namespace: openshift-mtv }

destination: { name: host,         namespace: openshift-mtv }

map:

network: { name: netmap-wave1,  namespace: openshift-mtv }

storage: { name: stormap-wave1, namespace: openshift-mtv }

targetNamespace: vm-prod

warm: false

archived: false

preserveStaticIPs: true                 # Windows static IP preservation

preserveClusterCPUModel: false

targetPowerState: "on"                  # on | off | auto (auto = mirror source)

migrateSharedDisks: true

skipGuestConversion: false              # keep false unless VM already has virtio drivers

# enableNestedVirtualization: false     # set false to disable VBS-driven nested virt on Windows targets

transferNetwork:                        # importer pods attach here for ESXi disk reads

name: migration-transfer

namespace: openshift-mtv

pvcNameTemplate: "{{.VmName}}-disk-{{.DiskIndex}}"

vms:

- id: vm-1234

name: app01                         # target VM name (must be RFC1123 compliant)

- id: vm-1235

name: app02

- id: vm-1301

name: winapp01

# Optional per-VM hooks (Ansible playbook image or custom image)

# hooks:

#   - step: PreHook

#     hook: { name: pre-shutdown-notice, namespace: openshift-mtv }

EOF

oc apply -f 61-plan-wave1-cold.yaml

oc get plan wave1-cold -n openshift-mtv -o jsonpath='{range .status.conditions[*]}{.type}={.status} {.category} {.message}{"\n"}{end}'

# Must show Ready=True and no Critical conditions before starting.

PRE-START CHECK  The validation service attaches concerns to each VM (e.g., unsupported disk bus, missing CBT, name collision, snapshot present). Resolve every Critical concern; Warnings must be acknowledged by the application owner in the change record.

### 9.3.1 Start, monitor and complete the cold migration

Run cold migration

# Start – creates a Migration object referencing the plan

cat <<'EOF' | oc create -f -

apiVersion: forklift.konveyor.io/v1beta1

kind: Migration

metadata:

generateName: wave1-cold-

namespace: openshift-mtv

spec:

plan: { name: wave1-cold, namespace: openshift-mtv }

EOF

# Monitor – plan level

watch -n 20 'oc get plan wave1-cold -n openshift-mtv -o jsonpath="{.status.migration.vms[*].phase}{\"\n\"}"'

oc get migration -n openshift-mtv

# Monitor – per-VM phase, progress and pipeline

MIG=$(oc get migration -n openshift-mtv -l plan=wave1-cold -o name | tail -1)

oc get $MIG -n openshift-mtv -o json | jq -r '.status.vms[] | "\(.name)\t\(.phase)\t\(.pipeline[] | select(.name=="DiskTransfer") | .progress.completed)/\(.pipeline[] | select(.name=="DiskTransfer") | .progress.total)"'

# Phases: Started → PreHook → CreateDataVolumes/AllocateDisks → CopyDisks → ConvertGuest(virt-v2v)

#         → CopyDisksVirtV2V → CreateVM → PostHook → Completed

# Controller & conversion logs

oc logs -n openshift-mtv deploy/forklift-controller -c main -f --since=10m

oc get pods -n vm-prod                              # importer-*, populate-*, <vm>-conversion-* pods

oc logs -n vm-prod -l plan=<plan-uid> --tail=200    # virt-v2v output

# Cancel one VM mid-flight if required

oc patch $MIG -n openshift-mtv --type merge -p '{"spec":{"cancel":[{"id":"vm-1235"}]}}'

## 9.4 Warm migration plan and scheduled cutover

Warm migration performs an initial full copy and then incremental CBT-based precopies every controller_precopy_interval minutes while the source VM runs. At the scheduled cutover time MTV shuts the source VM down, copies the final delta, converts and starts the target. Downtime is typically 5–30 minutes depending on conversion.

Run warm migration

# Plan identical to §9.3 except:

#   metadata.name: wave2-warm

#   spec.warm: true

oc apply -f 62-plan-wave2-warm.yaml

# Start precopy now, cutover at the approved window (UTC)

cat <<'EOF' | oc create -f -

apiVersion: forklift.konveyor.io/v1beta1

kind: Migration

metadata:

generateName: wave2-warm-

namespace: openshift-mtv

spec:

plan: { name: wave2-warm, namespace: openshift-mtv }

cutover: "2026-11-01T22:00:00Z"

EOF

# Precopy status per VM

MIG=$(oc get migration -n openshift-mtv -l plan=wave2-warm -o name | tail -1)

oc get $MIG -n openshift-mtv -o json | jq '.status.vms[] | {name, phase, precopies: (.warm.precopies|length), nextPrecopy: .warm.nextPrecopyAt}'

# Move the cutover forward/back (or set to now)

oc patch $MIG -n openshift-mtv --type merge -p "{\"spec\":{\"cutover\":\"$(date -u +%Y-%m-%dT%H:%M:%SZ)\"}}"

## 9.5 Hooks (optional pre/post automation)

cat <<'EOF' | oc apply -f -

apiVersion: forklift.konveyor.io/v1beta1

kind: Hook

metadata:

name: post-register-cmdb

namespace: openshift-mtv

spec:

image: registry.redhat.io/rhel9/ansible-runner:latest

serviceAccount: forklift-hooks

playbook: |

LS0tCi0gbmFtZTogUmVnaXN0ZXIgVk0gaW4gQ01EQgogIGhvc3RzOiBsb2NhbGhvc3QKICB0YXNrczoKICAgIC0gZGVidWc6CiAgICAgICAgbXNnOiAiTWlncmF0ZWQge3sgbG9va3VwKCdlbnYnLCdWTV9OQU1FJykgfX0iCg==

EOF

# playbook is base64 of an Ansible playbook; attach to a VM via plan.spec.vms[].hooks with step: PostHook

# 10. Phase 6 – Post-Migration Validation, Cutover and Decommission

## 10.1 Technical validation per VM

VM=app01; NS=vm-prod

oc get vm $VM -n $NS -o wide                                  # Running, Ready=True

oc get vmi $VM -n $NS -o jsonpath='{.status.interfaces[*].ipAddress}{"\n"}'   # IP via guest agent

oc get vmi $VM -n $NS -o jsonpath='{range .status.conditions[*]}{.type}={.status}{"\n"}{end}'

#  -> AgentConnected=True confirms qemu-guest-agent is running

virtctl console $VM -n $NS            # or: virtctl vnc $VM -n $NS

virtctl guestosinfo $VM -n $NS

virtctl fslist $VM -n $NS             # mounted filesystems from guest agent

oc get pvc -n $NS | grep $VM          # Bound, sizes match source

oc describe vmi $VM -n $NS | grep -A3 -i 'bus\|model'   # virtio disk & NIC

# Live-migration capability (validates RWX storage + network)

virtctl migrate $VM -n $NS && oc get vmim -n $NS -w

| Check | Pass criteria | Evidence |
| --- | --- | --- |
| VM power & readiness | VirtualMachine Running; VMI Ready; no restart loops in 15 min | oc get vm/vmi output |
| Guest agent | AgentConnected=True; virtctl guestosinfo returns OS | CLI output |
| Network | Expected IP/MAC on correct NAD; ping gateway; DNS resolution; inbound app port reachable from client test host | Ping/curl log |
| Storage | All disks present, sizes match; filesystem clean; application data integrity (checksum of a known file set) | fslist + app checks |
| Drivers | virtio disk/NIC in use; Windows Device Manager no unknown devices; no VMware Tools service | Console screenshot |
| Time | Clock within 1 s of NTP; timezone unchanged | chronyc / w32tm |
| Application | Owner-defined functional test passes against baseline from §8.3 | Signed test sheet |
| Live migration | VMIM Succeeded between two nodes | oc get vmim |
| Backup | First OADP backup of the VM namespace Completed | velero backup describe |

## 10.2 Production hardening of migrated VMs

# Ensure HA restart and live-migration eviction; attach instance type for sizing governance

oc patch vm $VM -n $NS --type merge -p '{"spec":{"runStrategy":"Always"}}'

oc patch vm $VM -n $NS --type merge -p '{"spec":{"template":{"spec":{"evictionStrategy":"LiveMigrate"}}}}'

oc label vm $VM -n $NS app=<app-code> env=prod migrated-from=vsphere wave=1

# Take a first backup

cat <<EOF | oc apply -f -

apiVersion: velero.io/v1

kind: Backup

metadata: { name: $NS-wave1-initial, namespace: openshift-adp }

spec:

includedNamespaces: [$NS]

snapshotMoveData: true

ttl: 720h0m0s

EOF

oc get backup -n openshift-adp -w

## 10.3 Cutover and source decommission

- Application owner signs the validation sheet (§10.1) within the change window.

- Update DNS/load-balancer entries if IPs changed; update CMDB record to OpenShift Virtualization with namespace and node pool.

- Source VM remains powered off in vSphere (MTV cold migration leaves it off; warm shuts it down at cutover). Rename it zz-MIGRATED-<name> and move to a "Migrated – Pending Delete" folder.

- Retain the source VM for the agreed hold period (recommended 14 days / one full backup cycle), then delete from disk after a second written approval.

- Archive the MTV plan once all VMs are complete: oc patch plan <plan> -n openshift-mtv --type merge -p '{"spec":{"archived":true}}'.

## 10.4 Rollback procedure

| Trigger | Action | Expected time |
| --- | --- | --- |
| Migration fails mid-flight (cold) | Source VM is untouched. Cancel VM in Migration CR; fix cause; re-run plan. Delete orphaned PVCs in target namespace if any. | < 15 min to restore service (power on source if it was shut down manually) |
| Validation fails post-cutover | Stop target VM (virtctl stop), power on source VM in vCenter (govc vm.power -on), revert DNS. Keep target VM for forensics then delete. | < 30 min |
| Warm migration cutover fails | MTV leaves source powered off at cutover; power source back on, remove MTV snapshots (govc snapshot.remove), investigate, reschedule. | < 30 min |
| Platform-level issue (storage/network outage) | Pause all Migrations (set cutover far in future / cancel), invoke platform incident process, resume after RCA. | Per incident |

# 11. Day-2 Operations SOP

| Activity | Frequency | Procedure (CLI) |
| --- | --- | --- |
| Observability health | Daily | Alertmanager: no silenced critical alerts older than 24 h; oc -n openshift-logging get lokistack; collector pods Running on all nodes; SIEM audit feed heartbeat; FlowCollector Ready. Review Observe → Dashboards → KubeVirt for capacity trends. |
| Platform health review | Daily | oc get co; oc get hco -n openshift-cnv -o yaml ¦ yq .status.conditions; oc get vmi -A ¦ grep -v Running; review firing alerts in openshift-cnv, openshift-mtv, openshift-storage. |
| Capacity review | Weekly | oc adm top nodes; oc get vmi -A -o json ¦ jq for allocated vCPU/RAM vs node capacity; storage pool utilisation (ceph df via rook toolbox or vendor CLI). Trigger procurement at 70 %. |
| Node maintenance / drain | As required | oc adm cordon <node> → oc adm drain <node> --ignore-daemonsets --delete-emptydir-data (VMs live-migrate due to evictionStrategy) → maintenance → oc adm uncordon. Verify oc get vmim -A. |
| OCP / OpenShift Virtualization upgrade | Quarterly / per EUS | Upgrade OCP first (oc adm upgrade --to=<ver>), then approve the OpenShift Virtualization InstallPlan; workloads live-migrate automatically via workloadUpdateStrategy. Never let CNV lead OCP by more than one minor. |
| MTV upgrade | With each wave planning cycle | Approve InstallPlan in openshift-mtv during a window with no running Migrations; rebuild VDDK image if the VDDK version changes. |
| VM backup | Daily (schedule) | velero.io/v1 Schedule per namespace with snapshotMoveData: true; monthly restore test into restore-test namespace. |
| VM snapshot before change | Per change | virtctl snapshot create / VirtualMachineSnapshot CR; retain ≤ 7 days. |
| Golden image refresh | Monthly | Automatic via enableCommonBootImageImport; verify oc get dv -n openshift-virtualization-os-images. |
| Certificate rotation | Automatic | Managed by HCO certConfig; confirm no KubeVirtCRModified / cert alerts. |
| Must-gather for support | On incident | oc adm must-gather --image=registry.redhat.io/container-native-virtualization/cnv-must-gather-rhel9:v4.22.x and --image=registry.redhat.io/migration-toolkit-virtualization/mtv-must-gather-rhel9:2.12.x |

# 12. Troubleshooting Guide

| Symptom | Likely cause | Resolution |
| --- | --- | --- |
| Provider stuck ConnectionTestFailed / x509 error | vCenter certificate not trusted or wrong URL | Verify url ends with /sdk; add full CA chain to cacert; as a last resort set insecureSkipVerify: "true" with CAB approval. |
| Plan shows VDDKInitImageNotReady / ImagePullBackOff on importer | Image path wrong or pull secret missing in target namespace | Confirm image exists (oc get is -n openshift-mtv); link pull secret: oc secrets link default <secret> --for=pull -n <ns>. |
| DiskTransfer very slow (< 50 MB/s) | Traffic on management vmkernel / 1 GbE; no VDDK; too many concurrent streams | Create Host CRs on migration VLAN; confirm VDDK in importer logs; tune controller_max_vm_inflight; use transferNetwork NAD with MTU 9000 end-to-end. |
| Warm migration blocked: "CBT not enabled" | ctkEnabled missing on VM or disk | Enable CBT (§8.3) and power-cycle/stun; refresh inventory (edit Provider annotation or wait for poll). |
| PVC Pending | StorageClass lacks RWX/Block, quota exceeded, or no capacity | oc describe pvc; fix StorageMap volumeMode/accessMode; check oc get resourcequota -n <ns>. |
| ConvertGuest fails – Windows "no virtio drivers" | virtio-win ISO missing/mismatched | Confirm virtio-win DataVolume in openshift-cnv; check conversion pod logs; retry with skipGuestConversion: false. |
| Windows boots to BSOD INACCESSIBLE_BOOT_DEVICE | Boot disk not on virtio-scsi or conversion skipped | Ensure conversion ran; temporarily set disk bus sata to boot, install virtio drivers, switch back to virtio. |
| Linux fails to boot / dracut emergency | initramfs missing virtio modules; fstab device names | Conversion should regenerate initramfs – check logs; boot rescue via virtctl vnc, fix /etc/fstab to UUIDs. |
| UEFI VM not booting / Secure Boot error | Firmware mismatch | Check spec.template.spec.domain.firmware.bootloader.efi.secureBoot; set secureBoot: false for guests without signed bootloaders. |
| Static IP lost on Windows target | preserveStaticIPs not set or Tools not running at inventory time | Set preserveStaticIPs: true; ensure source was powered on with Tools; else re-apply IP manually via console. |
| VM stuck Provisioning / Scheduling | No node satisfies CPU model/resources; NAD missing | oc describe vmi; check nodeSelector, node-role.kubernetes.io/virtualization label, NAD exists in namespace. |
| Live migration fails | Storage not RWX, NAD not present on target node, bandwidth limits | oc get vmim -o yaml; check NNCP enactment on target node; raise bandwidthPerMigration. |
| VM not restarted after node failure | NHC/remediation not enabled or runStrategy ≠ Always | Verify oc get nhc, remediation CRs; patch VM runStrategy. |
| Plan Ready=False: "VM name not RFC1123" | Upper-case / underscore in vSphere name | Set vms[].name explicitly in the plan to a compliant name. |

## 12.1 Diagnostic commands

oc get provider,networkmap,storagemap,plan,migration,host -n openshift-mtv

oc describe plan <plan> -n openshift-mtv | sed -n '/Conditions/,$p'

oc logs -n openshift-mtv deploy/forklift-controller -c main --since=1h | grep -i -E 'error|fail'

oc logs -n openshift-mtv deploy/forklift-controller -c inventory --since=1h | grep -i -E 'error|fail'

oc get pods -n <target-ns> -o wide | grep -E 'importer|populate|conversion'

oc logs -n <target-ns> <importer-pod>            # VDDK handshake & throughput

oc logs -n <target-ns> <conversion-pod>          # virt-v2v stages

oc get events -n <target-ns> --sort-by=.lastTimestamp | tail -40

oc get vmi <vm> -n <ns> -o yaml | yq .status

oc adm node-logs <node> -u kubelet --since=-1h | grep -i kvm

# 13. Risk Register, RACI and Acceptance Criteria

## 13.1 Risk register

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Disk copy exceeds change window | High | Medium | Wave 0 throughput test; warm migration for large VMs; dedicated migration VLAN; 40 % buffer. |
| Guest conversion failure on legacy OS | High | Medium | Pilot each OS family; keep source VM intact; manual virtio driver path documented. |
| IP/MAC change breaks firewall rules or licences | High | Low | Preserve VLAN, static IPs; MTV preserves MACs; pre-approve firewall exceptions for pod network VMs. |
| Node failure during migration | Medium | Low | NHC/remediation live; MTV retries; plan can be re-run per VM. |
| Storage capacity shortfall | High | Low | Capacity report per wave; thin provisioning on Ceph; alert at 70 %. |
| Operator upgrade mid-wave | Medium | Low | Manual InstallPlan approval across all namespaces; freeze during waves. |
| VDDK licence / version mismatch | Medium | Low | Image built in client registry; version pinned in Appendix A. |

## 13.2 RACI

| Activity | Platform eng. | VMware admin | App owner | Change mgr |
| --- | --- | --- | --- | --- |
| Phase 1–3 install | R/A | C | I | C |
| Source VM prep | C | R/A | C | I |
| Wave schedule | R | C | A | C |
| Migration execution | R/A | C | I | I |
| Functional validation | C | I | R/A | I |
| Source decommission | I | R | A | C |

## 13.3 Acceptance criteria for client sign-off

| # | Criterion | Evidence | Status |
| --- | --- | --- | --- |
| A1 | OpenShift Virtualization operator installed at approved version; HCO Available=True | CSV + HCO status output | ☐ |
| A2 | Supporting operators installed and operational (NMState, CSI, NHC/SNR or FAR, OADP) | CSV list; NNCP/NHC/DPA status | ☐ |
| A3 | Simulated node failure restarts VMs within agreed RTO | Test record | ☐ |
| A4 | Live migration succeeds for test VM | VMIM Succeeded | ☐ |
| A5 | MTV installed; vSphere provider Ready; VDDK image in client registry | Provider status; image digest | ☐ |
| A6 | Wave 0 pilot VMs migrated and validated for every OS family | Validation sheets | ☐ |
| A7 | Backup and restore of a migrated VM demonstrated | Velero backup/restore records | ☐ |
| A8 | Runbook, Git repository of manifests and Site Variables handed over | Repo URL / this document v1.0 | ☐ |
| A9 | Alerts for openshift-cnv / openshift-mtv routed to client on-call; Prometheus/Alertmanager persisted | Alertmanager test notification; PVC list | ☐ |
| A10 | Logging operational: LokiStack Ready, infra/app/audit logs searchable in console, audit logs received by SIEM | LogQL screenshot; SIEM receipt | ☐ |
| A11 | COO UI plug-ins and Network Observability available in console | Observe → Logs / Network Traffic screenshots | ☐ |

# Appendix A – Site Variables

| Variable | Value (client to complete) | Used in |
| --- | --- | --- |
| <cluster>.<domain> |  | §3.6, §4.3 |
| Mirror registry FQDN:port | registry.<domain>:8443 | §3.3 |
| Mirrored CatalogSource name | cs-redhat-operator-index-v4-22 | §3.7 |
| Machine network / API VIP / Ingress VIP | 10.10.20.0/24 / .5 / .6 | §3.6 |
| Rendezvous IP (master-0) | 10.10.20.11 | §3.6 |
| OCP version / channel | 4.22.x / stable-4.22 | §4, §11 |
| OpenShift Virtualization startingCSV | kubevirt-hyperconverged-operator.v4.22.x | §5.1 |
| MTV channel / version | release-v2.12 / 2.12.x | §7.1 |
| VDDK version / image | 8.0.3 / image-registry…/openshift-mtv/vddk:8.0.3 | §7.3 |
| vCenter FQDN / SDK URL | https://vcenter.<domain>/sdk | §7.4 |
| vCenter service account | svc-mtv@vsphere.local | §7.4, App. B |
| Virtualization node list | worker-1..n | §4.4 |
| Default virt StorageClass | ocs-storagecluster-ceph-rbd | §5.4 |
| VM VLAN IDs / NAD names | 100 → vlan100, … | §6.1 |
| Migration VLAN / subnet | 200 / 10.200.0.0/24 | §6.1, §7.5 |
| ESXi vmkernel IPs on migration VLAN | esxi01: 10.200.0.11, … | §7.5 |
| Object storage endpoint / bucket |  | §6.4 |
| Alertmanager receivers (email / PagerDuty / webhook) |  | §6.8 |
| SIEM syslog endpoint + CA | tls://siem.<domain>:6514 | §6.9 |
| Loki object storage (OBC or external S3) | NooBaa OBC loki-bucket | §6.9 |
| Logging channel / LokiStack size / retention | stable-6.3 / 1x.small / 30 days | §6.9 |
| Source VM hold period | 14 days | §10.3 |

# Appendix B – Minimum vCenter Privileges for the MTV Service Account

Create a vCenter role MTV-Migration with the privileges below and assign it to svc-mtv@vsphere.local at the vCenter root object with Propagate to children enabled (or at datacenter level covering all source clusters, datastores and networks).

| Category | Privileges |
| --- | --- |
| Virtual machine › Interaction | Power off; Power on; Guest operating system management by VIX API (required for static IP preservation) |
| Virtual machine › Provisioning | Allow disk access; Allow read-only disk access; Allow virtual machine download |
| Virtual machine › Snapshot management | Create snapshot; Remove snapshot |
| Virtual machine › Change Configuration | Toggle disk change tracking (warm migration / CBT) |
| Virtual machine › Guest operations | Guest operation program execution; Guest operation queries; Guest operation modifications |
| Datastore | Browse datastore; Low level file operations |
| Sessions | Validate session |
| Cryptographic operations | Decrypt; Direct access (only if encrypted VMs are in scope) |
| Host (for Host CR / direct ESXi) | Configuration › Storage partition configuration (copy-offload only); ESXi credentials stored in Host Secret |

# Appendix C – Git Repository Layout and Workflow

All manifests in this runbook are delivered as a Git-ready repository (ocp-virt-platform/). Every change to the platform is a commit reviewed via merge request; the main branch always reflects what is applied to production. Secrets are never committed in clear text – use Sealed Secrets, External Secrets Operator or Vault injection.

Repository layout

ocp-virt-platform/

├── README.md

├── .gitignore                          # excludes pull-secret*.json, *.pem/*.key, ocp-agent/auth, agent.*.iso

├── 00-disconnected/                    # Phase 0

│   ├── imageset-config.yaml

│   ├── install-config.yaml             # pullSecret / sshKey / CA injected at generation time

│   ├── agent-config.yaml

│   ├── openshift/                      # extra manifests baked into the agent ISO

│   │   └── 99-operatorhub-disable-default.yaml

│   └── cluster-resources/              # idms/itms/catalogsource copied from oc-mirror output

├── 01-virtualization/                  # Phase 1

│   ├── 01-cnv-operator.yaml

│   └── 02-hyperconverged.yaml

├── 02-operators/                       # Phase 2

│   ├── 10-nmstate-operator.yaml

│   ├── 11-nncp-vm-bridges.yaml

│   ├── 12-nads.yaml

│   ├── 20-odf-operator.yaml

│   ├── 30-workload-availability.yaml

│   ├── 40-oadp.yaml

│   ├── 60-cluster-monitoring.yaml  61-user-workload-monitoring.yaml  62-vm-alert-rules.yaml

│   ├── alertmanager.yaml               # applied as secret alertmanager-main (keys externalised)

│   ├── 70-logging-operators.yaml  71-lokistack.yaml  72-clusterlogforwarder.yaml

│   ├── 73-coo.yaml  74-coo-uiplugins.yaml

│   └── 75-netobserv-operator.yaml  76-flowcollector.yaml

├── 03-mtv/                             # Phase 3

│   ├── 50-mtv-operator.yaml

│   ├── 51-forklift-controller.yaml

│   ├── 52-provider-vsphere.yaml        # Secret values injected from Vault / sealed-secrets

│   ├── 53-hosts/                       # one Host CR per ESXi host

│   └── vddk/Containerfile

├── 04-waves/                           # Phases 4–6

│   ├── wave0-pilot/   60-maps.yaml  61-plan-cold.yaml

│   ├── wave1/         60-maps.yaml  61-plan-cold.yaml

│   └── wave2/         60-maps.yaml  62-plan-warm.yaml

└── docs/

└── OpenShift-Virtualization-ESXi-Migration-Runbook-SOP.docx

## C.1 Initialising and publishing the repository

Git commands

# On the bastion (or any workstation with the bundle)

unzip ocp-virt-platform.zip && cd ocp-virt-platform

git init -b main

git config user.name "<name>"; git config user.email "<email>"

git add . && git commit -m "Baseline: OCP 4.22 virtualization platform + ESXi migration manifests (runbook v1.2)"

# Add the remote – choose ONE

git remote add origin https://<git-server>/<group>/ocp-virt-platform.git        # GitLab / GitHub / Gitea

git remote add origin ssh://git@<git-server>:7999/<project>/ocp-virt-platform.git  # Bitbucket

git push -u origin main

# Branching model

git checkout -b feature/wave1-maps           # one branch per change

# ... edit 04-waves/wave1/60-maps.yaml ...

git commit -am "wave1: add VLAN 110 mapping"; git push -u origin feature/wave1-maps

# -> open a merge request; reviewer validates with:  oc apply --dry-run=server -f 04-waves/wave1/

## C.2 Applying from Git and (optional) GitOps

# Manual apply in the order of this runbook

oc apply -f 01-virtualization/01-cnv-operator.yaml && ...     # approve InstallPlan, then

oc apply -f 01-virtualization/02-hyperconverged.yaml

oc apply -f 02-operators/

oc apply -f 03-mtv/

# Optional: hand the repository to OpenShift GitOps (Argo CD) after Phase 3 is stable

cat <<'EOF' | oc apply -f -

apiVersion: argoproj.io/v1alpha1

kind: Application

metadata: { name: virt-platform, namespace: openshift-gitops }

spec:

project: default

source:

repoURL: https://<git-server>/<group>/ocp-virt-platform.git

targetRevision: main

path: 02-operators

destination: { server: https://kubernetes.default.svc }

syncPolicy: { automated: { prune: false, selfHeal: true } }

EOF

Keep Phase 0 files (install-config / agent-config) out of automated sync; they are consumed once at install time. Never commit pull-secret*.json, private keys, the kubeconfig, or the agent ISO.

# Appendix D – Wave Register Template

| # | Source VM | vSphere ID | Target / NS | OS | GB | Mode | VLAN → NAD | Window | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 0 | test-rhel9-01 | vm-1101 | test-rhel9-01 / vm-pilot | RHEL 9 | 60 | Cold | 100 → vlan100 | 27-Oct 20:00 |  |  |
| 0 | test-win22-01 | vm-1102 | test-win22-01 / vm-pilot | Win 2022 | 120 | Cold | 100 → vlan100 | 27-Oct 20:00 |  |  |
| 1 |  |  |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |  |  |

# Appendix E – Pre-Window and Post-Window Checklists

## E.1 T-24 h

☐ CAB change approved; application owner and VMware admin on call.

☐ Plan Ready=True; zero Critical concerns; all target NADs/StorageClasses exist.

☐ Capacity confirmed: free storage ≥ 1.3 × wave size; node CPU/RAM headroom ≥ 20 %.

☐ Source VMs snapshot-free, Tools running, CBT enabled (warm), backup taken.

☐ VDDK image pull tested on each virtualization node; Host CRs Ready.

☐ No pending InstallPlans in openshift-cnv / openshift-mtv / openshift-storage.

## E.2 T-0 (window start)

☐ Application gracefully stopped (cold) or cutover time confirmed (warm).

☐ Migration CR created; phase progression observed within 5 minutes.

☐ Throughput within expected range; otherwise invoke troubleshooting §12.

## E.3 Post-window

☐ All VMs Completed in plan; validation table §10.1 signed per VM.

☐ Hardening applied (§10.2); first backup Completed.

☐ Source VMs renamed and folder-moved; hold-period expiry date recorded.

☐ Lessons learned and throughput numbers appended to this document for the next wave.